# Brownfield → Production-Grade Transformation Runbook

Target system: 07-logistics-shipment-fleet-routing-ops — Logistics: Shipment, Fleet, Routing & Exception Operations Prepared by: AI-FDE Transformation Team — Delta-Team Version: v1.0 · Date: 2026-10-08 · Status: Draft for CTO review

## What this package is

An execution-ready runbook for transforming the delivered brownfield repository into a production-grade repository, with complete and verifiable evidence for every claim.

Scope constraint honoured: this package is the preparation of the runbook only. No repository file was created, modified, refactored or executed in producing it. The only activity performed against the repository was read-only inspection and read-only data profiling, with all scripts and outputs written outside the repository tree.

## Contents

| Read in this order | Document | What it gives you |
| --- | --- | --- |
| 1 | 00 — Overview | Scope, evidence contract, directory spine, role slots, how to use the runbook, and the hard prerequisite that must be met before any step runs |
| 2 | 01 — Baseline Assessment | 57 findings with file-level evidence, severity and rubric linkage; what is genuinely sound and must be preserved; the three findings that shape everything else |
| 3 | 02 — The Runbook | 18 stages, 102 numbered steps. Each step states its action, inputs, the earlier step it depends on and why, its outputs, the evidence it must capture and where that evidence is stored. Each stage ends with verifiable exit criteria |
| 4 | 03 — Evidence & Rubric Traceability | Rubric coverage matrix mapping every criterion to the steps and evidence artifacts that satisfy it, plus an explicit list of the criteria the current artifacts cannot yet satisfy, each with a fallback |
| 5 | 04 — Open Questions Register | 23 open questions with owners, blocked steps and a recommended default for each, so work is never blocked by an unanswered question |

Each document is provided as both .md and .docx.

## The three things to know before reading further

1. The repository is not under version control. git rev-parse returns "fatal: not a git repository". The Delivery Spine requires every artifact to be version-controlled, to never overwrite prior evidence, and to preserve baselines for before/after comparison. None of those is possible today, which is why Step A1 establishes version control and an immutable as-delivered tag before anything else happens.

2. The system's deficiency is provability, not just code quality. About one third (32.8%) of the event stream carries no correlation ID. The audit record has no actor. The audit sink is a local file the audited process writes. The pipeline produces no evidence. Four of the five rubric criteria are scored on demonstrable proof, so evidence infrastructure is Stage A, not a late-stage activity.

3. The findings and the marks are not in the same place. Thirty-one of the fifty-seven findings map to Governance, Risk, Security & Compliance (20 marks); only seven map to PRD & Working Application Execution (25 marks). Left to its own gravity, the findings register will pull effort away from the working application. That trade-off should be made deliberately at Step I2, not discovered late. See Document 03 §4.

## The five decisions needed from the CTO first

- OQ-11 — Who authorises the first write to the repository, and when? Everything from Stage H onward is blocked without it; Stages A–G can proceed in the meantime.

- OQ-05 — Who are the named approvers? Every gate signature depends on it, and the Delivery Spine forbids inventing owners.

- OQ-02 — Which two models? The Challenge Guide's second-model comparison cannot be simulated or substituted.

- OQ-01 — Which target platform? Four stages of infrastructure, identity, secrets and release work are platform-shaped.

- OQ-12 — What is the time budget? It governs the trade-off in point 3 above.

Full detail, with recommended defaults for each, in Document 04.