# Brownfield → Production-Grade Transformation Runbook

## Document 02 — The Runbook

| Field | Value |
| --- | --- |
| Document | 02 — The Runbook (18 stages, 102 steps) |
| Version | v1.0 |
| Date | 2026-10-08 |
| Author / Agent | AI-FDE Transformation Team — Delta-Team |
| Status | Draft for CTO review |
| Prerequisite reading | Document 00 (evidence contract, directory spine, roles); Document 01 (findings register) |
| Evidence sources | Delivered repository; Challenge Guide; End-to-End Production Delivery Spine; Prompt Template; Semantic Layer capture; Evaluation Rubric |

## How to read a step

Every step is written in the same shape:

- Action — what the engineer does.

- Inputs — what must be in hand before starting.

- Depends on — the earlier step(s) that produce those inputs, and why that dependency exists. A dependency with no stated reason is not a dependency.

- Outputs — the artifact(s) the step produces, at their mandated paths.

- Evidence — the proof of completion, and where it is stored.

- Addresses — finding IDs from Document 01 and/or Challenge Guide challenges.

- Rubric — the rubric criteria the step’s evidence contributes to.

Close every step with the Required Final Response: status (PASS / CONDITIONAL PASS / BLOCKED), key findings, major risks, assumptions and unknowns, artifacts created, blocking issues, recommended next action.

Read-only discipline: Stages A–G are read-only with two named exceptions (Steps A1–A2 create version control and the evidence tree; Step C8 adds characterization tests additively). No application behaviour changes before Stage H, and Stage H does not begin until Step G4 records written authorisation.

# STAGE A — Engagement Mobilisation & Read-Only Orientation

Spine stages: 0A (Pre-Flight Orientation), 0B (Provisional Operating Contract), 0C (Provisional AI Economics Envelope) Mode: Read-only, except Steps A1–A2 which establish the evidence infrastructure itself. Purpose: Make the engagement recordable before making it better.

### Step A1 — Establish version control and freeze the pre-transformation baseline

Action. Initialise a Git repository at the root of 07-logistics-shipment-fleet-routing-ops/. Author a .gitignore that excludes at minimum logs/, generated-env.txt, .env, .venv/, __pycache__/, .pytest_cache/, node_modules/. Commit the delivered tree exactly as received, with no edits, as the first commit. Tag it baseline/v0.1-as-delivered-bytes and record the commit SHA. Compute a SHA-256 manifest of every delivered file. Execution note (2026-10-08): a first tag, baseline/v0-as-delivered, was found to differ from the received bytes in 6 CSV files because of Windows CRLF conversion; .gitattributes was added and baseline/v0.1-as-delivered-bytes is the byte-exact reference used by every check below (decision-log D-003).

Inputs. The delivered repository tree.

Depends on. Nothing — this is the first action of the engagement.

Why this must be first. The Delivery Spine requires that every artifact “be version-controlled”, “not overwrite prior evidence silently” and “preserve earlier baselines so before/after comparison remains possible”. Finding F-01 establishes that none of these is currently possible. Until an immutable as-delivered commit exists, no later claim of the form “this changed and that did not” — which is the substance of rubric criterion 1 and of the entire Stage O value argument — can be verified. The .gitignore is authored in the same step because F-14 and F-44 mean that without it, a real .env and the in-process audit log become committable on the very first developer action.

Outputs. Initialised repository; .gitignore; tag baseline/v0.1-as-delivered-bytes; evidence/00-preflight/EVD-A-01-baseline-file-manifest.sha256.

Evidence. Commit SHA and tag; the SHA-256 manifest; terminal transcript of the init and tag commands. → evidence/00-preflight/

Addresses. F-01, F-14, F-44. Rubric. 1, 3.

### Step A2 — Create the evidence spine

Action. Create the full docs/ tree exactly as specified in the Delivery Spine (00-preflight/{discovery,operating-contract,ai-economics}, 01-engagement … 42-executive, final-prd), the mirrored evidence/ tree, and semantic-layer/. Place a MANIFEST.md stub in each evidence/ subdirectory. Author docs/EVIDENCE-CONTRACT.md carrying the mandatory artifact header block and the Verified Fact / Inference / Assumption / Unknown classification from Document 00 §3. Resolve OQ-13 (the docs/discovery/ versus docs/00-preflight/discovery/ collision) and record the ruling.

Inputs. Delivery Spine directory specification; Document 00 §3–§4; delivered docs/discovery/README.md.

Depends on. A1 — the tree must be created inside a version-controlled repository, otherwise the artifacts it will hold inherit the same unprovability the baseline assessment identified in F-01.

Why. Every subsequent step writes to a path defined here. Creating paths on demand leads to drift from the mandated spine, and the spine is the index a reviewer navigates. The evidence contract is authored now because artifacts written before it exists will not carry the mandatory header and will have to be reworked.

Outputs. Complete docs/ and evidence/ trees; docs/EVIDENCE-CONTRACT.md; MANIFEST.md stubs; OQ-13 ruling recorded in docs/00-preflight/operating-contract/.

Evidence. Directory listing of both trees; commit SHA. → evidence/00-preflight/EVD-A-02-spine-tree.txt

Addresses. Spine Global Execution Contract. Rubric. 1, 3, 5.

### Step A3 — Capture an immutable environment and toolchain snapshot

Action. Record OS and kernel, Python version, pip freeze, Node and npm versions, Git version, and the presence or absence of terraform, opa, docker, syft/trivy. Record which of these are missing, because the absence is itself the Stage 5 (IaC) finding. Do not install anything in this step.

Inputs. The execution host.

Depends on. A2 — the snapshot is an evidence artifact and needs its storage path.

Why. F-07 establishes there is no container or environment definition, so the behaviour observed in Stage C is a function of an undocumented local environment. Without a recorded snapshot, the Stage C baseline is not reproducible and the Stage H behaviour- difference analysis (Step H10) cannot distinguish a genuine behaviour change from an environment change.

Outputs. docs/00-preflight/discovery/environment-snapshot.md.

Evidence. Raw command outputs. → evidence/00-preflight/EVD-A-03-toolchain-snapshot.txt

Addresses. F-07, F-48. Rubric. 1, 2.

### Step A4 — Produce the read-only pre-flight discovery pack (Spine 0A)

Action. Inspect repository structure, technologies, applications, services, APIs, data stores, integrations, ETL, tests, security mechanisms, observability, runtime/deployment clues and business workflows. Produce the twelve mandated artifacts. Classify every statement as Verified Fact, Inference, Assumption or Unknown and cite file paths. Do not perform deep refactoring analysis — that is Stage C (Spine 7). Do not make transformation recommendations — Spine 0A forbids it.

Inputs. The repository; A3 environment snapshot; Document 01 as a cross-check (the executing engineer should reproduce the findings independently, not copy them).

Depends on. A2 (artifact paths), A3 (technology inventory needs the toolchain snapshot to distinguish “the repository requires X” from “X is installed here”).

Why. Spine 0A is explicitly the orientation that qualification (Stage B) depends on: an engagement cannot be qualified against a system nobody has characterised. The read-only constraint exists so that the behavioural baseline captured in Stage C describes the system as delivered, not as partially repaired.

Outputs (all in docs/00-preflight/discovery/): repository-overview.md, system-landscape.md, technology-inventory.md, high-level-architecture.md, integration-overview.md, data-flow-overview.md, workflow-overview.md, test-overview.md, security-observability-overview.md, assumptions-unknowns.md, initial-risk-register.md, discovery-summary.md.

Evidence. The twelve artifacts, each with the mandatory header; the file-path citations they contain; evidence/00-preflight/EVD-A-04-repo-tree-annotated.txt.

Addresses. Challenge 1; F-05, F-53 (both are documentation-versus-reality drift that discovery must surface). Rubric. 1.

### Step A5 — Produce the provisional operating contract (Spine 0B)

Action. Define current scope, exclusions, repositories, environments, data boundaries, permitted and prohibited actions, repository write restrictions, production-access restrictions, security and privacy constraints, provisional tool and agent permissions, evidence requirements, change control, human-approval triggers, stop conditions and escalation. Mark every unresolved ownership or decision right PROVISIONAL. Do not invent owners.

Inputs. A4 discovery pack; Document 00 §6 (role slots, all UNRESOLVED); Document 04.

Depends on. A4 — boundaries can only be drawn around a system whose components, data stores and integrations have been enumerated. Drawing them first produces a contract that does not match the estate.

Why. This contract is what authorises — and limits — every write action from Stage H onward. F-01 and F-08 establish that the repository has no change-control surface at all, so the contract is the only governance that will exist until Step H1 creates CODEOWNERS and branch protection.

Outputs (all in docs/00-preflight/operating-contract/): provisional-operating-contract.md, scope-boundaries.md, repository-write-boundaries.md, environment-access-boundaries.md, data-use-constraints.md, provisional-tool-agent-permissions.md, provisional-human-approval-rules.md, evidence-contract.md, change-control-rules.md, stop-conditions.md, open-governance-decisions.md, operating-contract-readiness.md.

Evidence. The twelve artifacts; the explicit list of items flagged for confirmation at Spine Stages 2, 23, 25 and 37. → evidence/00-preflight/

Addresses. F-08; Document 04 OQ-05, OQ-11. Rubric. 3.

### Step A6 — Produce the provisional AI economics envelope (Spine 0C)

Action. Build scenarios for deterministic software, conventional automation, GenAI and agentic AI. Estimate workload volume, context size, model calls, token flows, loop overhead, retries and latency only where evidence exists, and separate measured data from assumptions. Use the measured figures available: 354 AI invocations carrying 904,432 declared tokens; 3,000 events carrying 6,735.29 cost units with p50 latency 1,667 ms and p95 13,709 ms. Declare the maximum acceptable cost per request, cost per case, latency ceiling, context size and agent-loop limit as provisional design constraints. Do not assume AI is justified — that decision is Stage E.

Inputs. data/synthetic/ai_invocations.csv; data/synthetic/events.jsonl; A4 discovery pack.

Depends on. A4 — the AI touchpoints must be located before their economics can be scoped; A3 — latency figures are environment-dependent.

Why. F-28 establishes that the existing token figure is fabricated (len(prompt.split()) * 2), so the only defensible economic baseline is the dataset’s own declared values, clearly labelled as synthetic. Setting cost ceilings now, before any model is chosen, prevents the common failure where the model is selected first and the economics are reverse-justified. Stage E Step E2 reconciles against this envelope.

Outputs (all in docs/00-preflight/ai-economics/): workload-assumptions.md, solution-scenarios.md, provisional-model-call-inventory.md, token-flow-scenarios.md, provisional-token-budget.md, provisional-context-budget.md, provisional-loop-budget.md, volume-assumptions.md, cost-scenarios.md, quality-latency-cost-envelope.md, preliminary-finops-baseline.md, preliminary-tco.md, economics-readiness.md.

Evidence. Profiling output supporting every quoted figure. → evidence/00-preflight/EVD-A-06-ai-economics-profile.json

Addresses. F-28, F-57; Challenge 12. Rubric. 2.

### Step A7 — Stage A gate review

Action. Verify Stage A exit criteria. Record the stage status and the Required Final Response. Raise any new unknowns into Document 04.

Inputs. All Stage A outputs. Depends on. A1–A6. Why. Spine stages 1–3 consume the 0A/0B/0C pack; proceeding with an incomplete orientation produces qualification decisions built on unexamined assumptions. Outputs. docs/00-preflight/stage-a-gate.md. Evidence. Completed exit-criteria table, signed by the Transformation Lead.

### Stage A exit criteria

| # | Criterion | Verification method |
| --- | --- | --- |
| A-X1 | Repository is version-controlled and baseline/v0.1-as-delivered-bytes resolves to a commit | git show baseline/v0.1-as-delivered-bytes |
| A-X2 | The as-delivered commit is byte-identical to what was received | SHA-256 manifest comparison |
| A-X3 | All 44 top-level spine directories (plus 5 nested) and the evidence/ mirror exist | Directory listing diff against the spine specification |
| A-X4 | All 37 Stage-A artifacts exist and each carries the complete mandatory header | Automated header-presence check across docs/00-preflight/** |
| A-X5 | Every statement is classified Verified Fact / Inference / Assumption / Unknown | Reviewer sample of ≥10 statements per artifact |
| A-X6 | No transformation recommendation appears in any 0A artifact | Reviewer read-through (Spine 0A prohibits it) |
| A-X7 | Every unresolved owner is marked PROVISIONAL and appears in open-governance-decisions.md; none are invented | Cross-check against Document 00 §6 |
| A-X8 | No application file has been modified since the baseline tag | git diff baseline/v0.1-as-delivered-bytes -- apps etl legacy data scripts returns empty |

# STAGE B — Qualification, Stakeholders & Problem Framing

Spine stages: 1, 2, 3. Mode: Read-only.

### Step B1 — Qualify the engagement and issue a go / conditional-go / no-go

Action. Using Stage A evidence, identify client context, business problem, sponsor, business owner, technical owner, urgency, expected outcomes, dependencies, delivery constraints and the reasons the initiative could be premature or non-viable. Separate stakeholder claims from validated evidence. Classify the engagement Go, Conditional Go or No-Go.

Inputs. A4 discovery pack; A5 operating contract; Document 04. Depends on. A4, A5 — qualification without an orientation is opinion, and the decision depends on the write boundaries and stop conditions A5 defines. Why. Spine 1 is the first point at which the engagement can be declined. Given 23 S1 findings and the unresolved platform, model and regulatory questions (OQ-01, OQ-02, OQ-04), the realistic outcome is Conditional Go, with the conditions named and dated. Outputs (docs/01-engagement/): engagement-canvas.md, team-charter.md, qualification-checklist.md, use-case-hypothesis.md, engagement-risks.md, open-qualification-questions.md, engagement-go-no-go.md. Evidence. The decision artifact with its evidence citations. → evidence/01-engagement/ Addresses. Document 04 OQ-01, OQ-02, OQ-04, OQ-12. Rubric. 1.

### Step B2 — Map stakeholders, decision rights and approval authority

Action. Identify stakeholders across business, users, product, architecture, engineering, data, security, privacy, compliance, risk, operations and leadership. Capture needs, incentives, concerns, responsibilities, conflicts, approval authority and decision rights. Reconcile with the A5 provisional contract. Where no owner has been assigned, record an unresolved governance gap — do not invent one.

Inputs. A5 operating contract; Document 00 §6 role slots; B1 qualification. Depends on. A5 — this step confirms or overturns the provisional positions A5 recorded, so it needs them stated first; B1 — the sponsor and owners identified in qualification seed the map. Why. Every later approval gate — the Stage G authorisation to write, the Stage K autonomy matrix, the Stage R go/no-go — requires a named approver. OQ-05 records that the delivered artifacts name none. This step either resolves that or formally accepts that the engagement runs with provisional governance, which must then appear in the Stage R residual-risk register. Outputs (docs/02-stakeholders/): stakeholder-map.md, stakeholder-needs-matrix.md, decision-rights-map.md, approval-authority-map.md, stakeholder-conflicts.md, escalation-map.md, operating-contract-confirmations.md. Evidence. Approval-authority map; the list of still-unresolved governance gaps. Addresses. F-08; OQ-05. Rubric. 3.

### Step B3 — Frame the problem and define NFRs and success criteria

Action. Translate the evidence into a precise, technology-neutral business problem. Separate symptom, root problem, proposed solution and assumed AI need. Define personas (the eight in docs/domain-specific-spec.md), jobs-to-be-done, user journeys, scope, exclusions, business requirements, NFRs and measurable success and failure criteria.

Inputs. docs/domain-specific-spec.md; A4 workflow overview; B1; B2. Depends on. B1 (the problem must be the one that was qualified), B2 (success criteria without an owner cannot be accepted). Why. Spine 3 completion explicitly requires a technology-neutral problem definition. This matters here because the repository already contains an assumed AI solution (ai_gateway.py) whose declared capabilities are unimplemented (F-29). Framing the problem independently of that assumption is what makes the Stage E AI-vs-no-AI decision honest rather than ceremonial. Outputs (docs/03-problem-value/): problem-framing-canvas.md, problem-statement.md, personas.md, jobs-to-be-done.md, user-journeys.md, scope-exclusions.md, business-requirements.md, nfrs.md, success-criteria.md, value-hypothesis.md, assumptions-register.md. Evidence. NFR set with measurable thresholds; success criteria with owners. Addresses. F-29; Challenge 1. Rubric. 1, 4.

### Step B4 — Stage B gate review

Outputs. docs/03-problem-value/stage-b-gate.md.

### Stage B exit criteria

| # | Criterion | Verification method |
| --- | --- | --- |
| B-X1 | A Go / Conditional Go / No-Go decision exists with cited evidence | Read engagement-go-no-go.md; every condition has an owner and a date |
| B-X2 | No stakeholder, owner or approval authority has been invented | Cross-check every named party against a source document or an UNRESOLVED marker |
| B-X3 | The problem statement names no technology and no AI | Keyword scan of problem-statement.md |
| B-X4 | Every NFR is measurable (has a metric, a threshold and a measurement method) | Reviewer check of each NFR row |
| B-X5 | Success criteria are traceable to a business requirement | success-criteria.md cross-reference column is complete |
| B-X6 | Repository application code still matches baseline/v0.1-as-delivered-bytes | git diff empty for apps, etl, legacy, data, scripts |

# STAGE C — Baseline: KPIs, Current State, Root Cause, Behaviour

Spine stages: 4, 5, 6, 7. Mode: Read-only, except Step C8 (additive tests only). Purpose: Capture what the system does today, precisely enough that any later change can be proven to be intentional.

### Step C1 — Define and freeze the KPI baseline

Action. Define each KPI’s name, meaning, formula, unit, owner, source, measurement period, segmentation and current value. Declare explicitly that no business KPI data exists in the repository (F-57) and that the following are proxies, with their limitations stated: event latency p50/p95 and max from events.jsonl; cost units per event and per business entity; severity distribution (error + critical = 1,188 of 3,000 events); correlation-ID completeness (33.6%); declared AI token volume (904,432 across 354 invocations); carrier retry distribution (51–4,995). Freeze these definitions.

Inputs. data/synthetic/events.jsonl; ai_invocations.csv; carrier_bookings.csv; B3 success criteria. Depends on. B3 — a KPI that is not tied to a success criterion measures effort rather than value. Why. Spine 34 and 35 compare after-state against this baseline using the frozen definitions, and the spine forbids changing KPI definitions to improve results. Freezing them before any change is the only way the Stage O variance claim is defensible. Declaring proxy status now is what prevents a reviewer in Stage R from discovering that a “business outcome” was always a latency histogram. Outputs (docs/04-baseline-kpis/): kpi-dictionary.md, baseline-kpi-sheet.md, measurement-methodology.md, data-source-map.md, baseline-data-quality.md, proxy-metrics.md, baseline-evidence.md, kpi-baseline-signoff.md. Evidence. The computed baseline values with the exact script that produced them. → evidence/04-baseline-kpis/EVD-C-01-kpi-baseline.json + the profiling script Addresses. F-57; Challenge 12. Rubric. 1, 4.

### Step C2 — Reproduce the documented quick-start and record it failing

Action. On a clean virtual environment, execute the README.md Quick Start verbatim: python -m venv .venv, activate, pip install -r requirements.txt, pytest -q, python etl/run_daily_batch.py --sample, uvicorn apps/api.main:app --reload. Capture the full transcript including the failures. Expected: pytest -q fails at collection with ModuleNotFoundError/RuntimeError on httpx (F-02), and the uvicorn invocation fails because the module path uses a slash (F-03).

Inputs. README.md; requirements.txt; A3 environment snapshot. Depends on. A3 — the transcript is only meaningful alongside the recorded toolchain; A1 — the transcript must describe the as-delivered tag, not a partially repaired tree. Why. This is the single highest-value piece of Stage C evidence. The Challenge Guide’s Stage 2 acceptance standard is that the team can distinguish intended legacy behaviour from defects that must be fixed. A recorded failure of the project’s own documented entry point proves the distinction empirically rather than asserting it, and it is the before-half of the Step H10 behaviour-difference comparison. Do not fix anything in this step — the failure is the evidence.

Outputs. docs/07-repo-assessment/baseline-behaviour.md (quick-start section). Evidence. Full terminal transcript with exit codes. → evidence/07-repo-assessment/EVD-C-02-quickstart-transcript.txt Addresses. F-02, F-03, F-07. Rubric. 1.

### Step C3 — Execute the existing test suite and smoke gate; capture raw results

Action. Install the minimum additional dependency required to make the suite execute (httpx) into the virtual environment only — do not amend requirements.txt, which is a Stage H change. Run pytest -q --junitxml=... --cov, then make smoke (scripts/sanity_check.py), then make etl. Record pass/fail, counts, coverage and exit codes for each.

Inputs. C2 environment; tests/; Makefile; scripts/sanity_check.py. Depends on. C2 — the suite cannot run until the C2 failure is understood and deliberately worked around; separating “worked around in the venv” from “fixed in the repo” is what keeps Stage C read-only. Why. This is the behavioural baseline every later regression claim compares against. Capturing coverage now quantifies F-51 and F-52: three assertions, one of which asserts a defect, and one of which runs against an application that does not exist. Outputs. docs/07-repo-assessment/baseline-test-results.md. Evidence. JUnit XML, coverage XML, make smoke and make etl transcripts. → evidence/07-repo-assessment/EVD-C-03-* Addresses. F-02, F-51, F-52, F-54. Rubric. 1.

### Step C4 — Map the current process and system landscape

Action. Map the end-to-end business process and system landscape: actors, steps, decisions, queues, handoffs, systems, APIs, events, data stores, ETL, batch jobs, manual workarounds, integrations, controls and operational dependencies. Reconstruct the four declared business flows (booking→pickup; hub scan→route assignment; carrier booking saga; exception investigation→delivery evidence) against the code and data that actually implement them, and record where a declared flow has no implementation.

Inputs. docs/domain-specific-spec.md; A4 discovery pack; the repository. Depends on. A4 — the component inventory is the input to the landscape map. Why. Challenge 1 requires business-flow reconstruction from evidence. The reconstruction is where the declared-versus-implemented gaps become undeniable: three AI capabilities with no implementation (F-29), an Angular portal that is two TypeScript classes (F-05), and a carrier booking saga whose compensation path exists only as a CSV column (F-38). Outputs (docs/05-current-state/): current-process-map.md, business-workflow-map.md, system-landscape.md, integration-landscape.md, brownfield-inventory.md, manual-handoffs.md, process-bottlenecks.md, control-points.md, dependency-hotspots.md, current-state-summary.md. Evidence. Flow-to-code trace table mapping each declared flow to implementing files or to NOT IMPLEMENTED. → evidence/05-current-state/ Addresses. F-05, F-29, F-38, F-53; Challenge 1. Rubric. 1.

### Step C5 — Produce the data quality baseline

Action. Profile all seven datasets read-only, writing all output outside data/. Measure per dataset: row count, duplicate primary keys (with the duplicated values), rows with blank mandatory fields, out-of-domain timestamps, out-of-range numerics, categorical value distributions, and referential integrity against shipments.csv. For events.jsonl measure correlation-ID completeness, severity distribution, latency percentiles and cost totals. Compare results against data/manifest.json and data/quality_issues.json.

Expected results (measured 2026-10-08; a deviation is itself a finding): 354 rows per CSV; 3 duplicate keys per CSV at the *-00004/*-00013/*-00019 pattern; 1 fully-blank row per CSV; 1900-01-01T00:00:00 in each timestamp column; confidence max 1.42; REC-0001 as the first-row key of all six CSVs; 1 orphan FK each in tracking_events and carrier_bookings; 3 shipments with duplicate carrier bookings; 1,992 of 3,000 events (66.4%) with a null or empty correlation_id (983 null, 1,009 empty).

Inputs. data/synthetic/*; data/manifest.json; data/quality_issues.json. Depends on. A1 — profiling must run against the tagged baseline so the figures are attributable to a known commit. Why. Challenge 2 requires a data-quality baseline, and Stage D’s semantic layer cannot define enum domains (F-37) without first measuring the actual value distributions. This step also establishes the oracle for the Stage H data-quality regression tests, and surfaces F-54: because sanity_check.py asserts exactly 354 rows, remediation cannot delete rows in place. Outputs. docs/04-baseline-kpis/baseline-data-quality.md; docs/07-repo-assessment/ data section. Evidence. Profiling script + full JSON/CSV output + the comparison against the declared manifest. → evidence/04-baseline-kpis/EVD-C-05-data-profile.json Addresses. F-30, F-33–F-38, F-42, F-54. Rubric. 1, 2.

### Step C6 — Perform root-cause analysis

Action. For the material findings, perform evidence-based causal analysis across process, people, policy, data, technology, organisation and architecture using 5-Whys, Fishbone or causal trees. For every proposed cause record supporting evidence, contradictory evidence, confidence and validation method. Never label correlation as causation without evidence. At minimum, trace the causal chain behind the three structural problems in Document 01 §6.

Inputs. Document 01; C2–C5 outputs; docs/ADR/0001-partial-modernization.md. Depends on. C2, C3, C4, C5 — causal analysis requires the observed behaviour, the measured data and the landscape; performing it earlier produces plausible narrative rather than evidence. Why. Without it, Stage G sequences a backlog of symptoms. ADR-0001 already states the root cause of an entire class of findings — “Accepted, but never revisited… business rules and audit behavior now differ across code paths” — which is why Step F1 must supersede that ADR rather than merely add to it. Outputs (docs/06-root-cause/): root-cause-tree.md, five-whys.md, fishbone-analysis.md, causal-hypotheses.md, evidence-confidence-matrix.md, validation-plan.md, confirmed-root-causes.md, root-cause-readiness.md. Evidence. Evidence-confidence matrix with a confidence level per cause. Addresses. F-53; Challenge 1. Rubric. 1.

### Step C7 — Perform the deep brownfield repository assessment

Action. Analyse architecture drift, module boundaries, dependencies, duplication, complexity, obsolete libraries, legacy patterns, partial migrations, configuration, data handling, security, testability, observability and maintainability. Identify the critical workflows whose behaviour must be preserved. Produce the characterization test plan. Do not refactor.

Inputs. C2–C6; Document 01 findings register. Depends on. C3 (test and coverage baseline), C4 (landscape), C6 (root causes) — the assessment must explain why debt exists, not just that it does. Why. This is the artifact Stage G sequences from and Stage H executes against. The critical-workflow inventory is the contract that Step H10’s behaviour-difference report is judged against. Outputs (docs/07-repo-assessment/): repo-assessment.md, architecture-drift.md, dependency-map.md, technical-debt-register.md, legacy-pattern-register.md, partial-migration-register.md, critical-workflow-inventory.md, characterization-test-plan.md, security-code-quality-findings.md, maintainability-assessment.md, repo-transformation-readiness.md. Evidence. Technical-debt register cross-referenced to all 57 finding IDs. Addresses. All of Document 01; Challenges 1 and 2. Rubric. 1.

### Step C8 — Author and commit characterization tests pinning current behaviour

Action. Implement the C7 characterization plan as additive tests only. No application file may be modified. At minimum, pin:

- load_record('DOES-NOT-EXIST') returns the first row of shipments.csv, asserted by its actual field values — not merely isinstance(dict) as the delivered test does (F-51).

- load_record('REC-0001') is ambiguous across all six entity types (F-30).

- load_record matches on non-key columns because it scans row.values() (F-31).

- GET /records/{id} with no X-User-Role header succeeds (default operator) (F-17).

- GET /records/{id} with X-User-Role: clinician succeeds (F-19).

- POST /ai/summarize/{id} succeeds with no role header at all (F-20).

- The AI response always carries guardrail_status == "not_enforced" (F-24).

- The AI summary echoes the record’s first column value (F-29).

- The audit event contains no actor and no correlation ID (F-43).

- /health returns ok regardless of data-layer availability (F-46).

- run_daily_batch reports malformed rows and exits 0 (F-40).

Mark each test @pytest.mark.characterization and document in its docstring whether the pinned behaviour is intended legacy behaviour or a defect scheduled for approved change.

Inputs. C7 characterization test plan; C3 baseline; A5 write boundaries. Depends on. C7 (the plan), A5 (this is the one Stage C write action and must be inside the agreed write boundary), C3 (the suite must be executable first). Why. Spine 7 requires characterization tests before refactoring. These tests are what make Stage H safe: when Step H5 changes load_record to return 404, test 1 will fail, and that failure is the proof of an intentional, approved behaviour change rather than a regression. Without them, Step H10 cannot distinguish the two, and the Challenge 15 acceptance standard cannot be met. The explicit intended-versus-defect labelling is what the Challenge 2 acceptance standard asks for. Outputs. tests/characterization/ (new); updated docs/07-repo-assessment/characterization-test-plan.md. Evidence. JUnit XML showing all characterization tests green against baseline/v0.1-as-delivered-bytes behaviour; commit SHA; tag baseline/v1-characterized. → evidence/07-repo-assessment/EVD-C-08-characterization-junit.xml Addresses. F-17, F-19, F-20, F-24, F-29, F-30, F-31, F-32, F-40, F-43, F-46, F-51. Rubric. 1, 4.

### Step C9 — Stage C gate review

Outputs. docs/07-repo-assessment/stage-c-gate.md.

### Stage C exit criteria

| # | Criterion | Verification method |
| --- | --- | --- |
| C-X1 | KPI definitions are frozen, signed off, and every proxy is labelled as such | kpi-baseline-signoff.md is signed; proxy-metrics.md lists limitations per proxy |
| C-X2 | The documented quick-start failure is recorded with a full transcript and exit codes | EVD-C-02 exists and shows the httpx and module-path failures |
| C-X3 | Baseline test results, coverage and smoke results are captured as machine-readable artifacts | JUnit XML and coverage XML present in evidence/07-repo-assessment/ |
| C-X4 | The data profile reproduces the expected figures in Step C5, or every deviation is logged as a new finding | Compare EVD-C-05 against Step C5 expected results |
| C-X5 | Every declared business flow is mapped to implementing code or explicitly marked NOT IMPLEMENTED | Flow-to-code trace table is complete |
| C-X6 | Each confirmed root cause carries supporting evidence, contradictory evidence and a confidence level | evidence-confidence-matrix.md has no blank cells |
| C-X7 | Characterization tests exist for all 11 behaviours in Step C8 and all pass | EVD-C-08 JUnit XML |
| C-X8 | Each characterization test is labelled intended-legacy or defect-scheduled-for-change | Docstring review of every test |
| C-X9 | No application file changed: git diff baseline/v0.1-as-delivered-bytes -- apps etl legacy data scripts infra policy is empty | Git diff |
| C-X10 | Tag baseline/v1-characterized exists | git show |

# STAGE D — Semantic Layer Extraction

Source of requirement: Challenge Guide page 6 (Develop & Extract Semantic Layer → Develop PRD → Develop APP → Demo → Test Semantic Layer with new model → Compare and contrast APPs) and Semantic_Layer_capture.pdf. Mode: Read-only with respect to application code; creates the new semantic-layer/ tree.

Why this stage sits here. The Challenge Guide places semantic-layer extraction before PRD development. The layer is the model-independent definition of the business domain; Stage Q regenerates the application from it using a second model and compares the results. If the semantic layer were derived from the PRD instead, the Stage Q comparison would be testing the PRD, not the layer.

### Step D1 — Extract the glossary and entity definitions

Action. Author semantic-layer/glossary.md (human explanation) and semantic-layer/entities.yaml (source of truth) covering the six entities and every field in docs/domain-specific-spec.md. For each field record: name, type, unit, nullability, whether it is a business key, an example value, and the observed value domain from Step C5.

Inputs. docs/domain-specific-spec.md; C5 data profile; CSV headers. Depends on. C5 — field declarations come from the spec but field domains can only come from measurement; defining enums from the spec alone would reproduce F-37 in the very artifact meant to fix it. Why. Semantic_Layer_capture.pdf is explicit: Markdown explains it. YAML defines it. The glossary serves human reviewers and auditors; the YAML is what the application, tests and Stage Q model generation consume. Outputs. semantic-layer/README.md, glossary.md, entities.yaml. Evidence. Field-coverage table proving every column of all six datasets is defined. → evidence/11-data-context/EVD-D-01-field-coverage.csv Addresses. F-37; Challenge 1. Rubric. 1, 2.

### Step D2 — Derive the status taxonomy and enum domains

Action. Author semantic-layer/status-taxonomy.yaml. Define legal values for every categorical field. Then explicitly record the observed violations from C5: the fourteen status-like tokens (not_enforced, approved, rejected, pending, legacy, internal, standard, degraded, manual, normal, vendor, high_risk, requires_review, ai_assisted) that appear interchangeably across service_tier, model, timezone, weather_risk, human_override and others, and for each state whether the correct remedy is a data fix, a schema fix or a declared legacy-tolerance rule.

Inputs. D1 entity definitions; C5 categorical distributions. Depends on. D1 (fields must exist before their domains do), C5 (the violation list is a measurement). Why. F-37 is the root data finding: there is no semantic layer, so a timezone can be rejected and a model can be approved. Every downstream control depends on fixing this — policy cannot evaluate purpose if service_tier is not a closed set, and AI output cannot be schema-validated against an undefined enum. Outputs. semantic-layer/status-taxonomy.yaml; semantic-layer/enum-violations.md. Evidence. Violation table: field → illegal values observed → count → proposed remedy. → evidence/11-data-context/EVD-D-02-enum-violations.csv Addresses. F-37, F-36. Rubric. 1, 2.

### Step D3 — Define relationships, business rules and metrics

Action. Author relationships.yaml (cardinality, foreign keys, ordering semantics for tracking_events.sequence_no, saga relationships between shipments and carrier_bookings), business-rules.yaml (invariants — e.g. a route flagged restricted_zone_flag: true must not be assigned without an explicit override; confidence ∈ [0,1]; a shipment has at most one active carrier booking), and metrics.yaml (the frozen C1 KPI definitions, expressed as computable definitions).

Inputs. D1, D2; C1 frozen KPIs; C5 referential-integrity findings; docs/architecture/known-gaps.md. Depends on. D1, D2 (rules reference entities and closed value sets), C1 (metrics must be the frozen definitions, not new ones — the spine forbids redefining KPIs later). Why. The six declared brownfield gaps (duplicate_tracking_events, stale_gps, timezone_mismatch, duplicate_carrier_booking, route_ignores_restrictions, location_data_overexposure) are all expressible as violated invariants. Writing them as machine-readable rules here is what makes Stage F policy-as-code and Stage L adversarial testing possible without re-deriving them. Outputs. semantic-layer/relationships.yaml, business-rules.yaml, metrics.yaml. Evidence. Rule-to-gap trace table covering all six declared gaps. Addresses. F-36, F-38, F-39; docs/architecture/known-gaps.md. Rubric. 2.

### Step D4 — Define access semantics and AI context policy

Action. Author access-semantics.yaml: for each of the eight personas, the entities and fields they may read or write, under which purpose, scope and risk conditions — including field-level treatment of current_location, driver_id and route data (location_data_overexposure). Author ai-context-policy.yaml: which fields may enter a prompt, which must be redacted or tokenised, maximum context size, what provenance must accompany retrieved content, and which outputs require human approval.

Inputs. D1–D3; docs/domain-specific-spec.md personas; security/threat-model.md; B2 decision rights. Depends on. D1 (field-level rules need field definitions), B2 (persona authority must reflect confirmed or explicitly provisional decision rights). Why. F-18 and F-21 show authorisation is role-only with no resource, purpose or context input, and F-22 shows the whole record enters the prompt. Those two defects share a single root cause: no declarative statement of who may see what, for what purpose. This file becomes the direct input to the Stage F policy model and the Stage J prompt construction, so the same semantics govern both the API and the model — which is what closes the gap that ADR-0001 describes. Outputs. semantic-layer/access-semantics.yaml, semantic-layer/ai-context-policy.yaml. Evidence. Persona × entity × field × purpose matrix. → evidence/11-data-context/EVD-D-04-access-semantics-matrix.csv Addresses. F-16, F-18, F-21, F-22. Rubric. 2, 3.

### Step D5 — Add schema validation, conformance tests and generated JSON

Action. Author semantic-layer/schemas/semantic-layer.schema.json validating every YAML file. Author semantic-layer/tests/test_semantic_layer.py asserting: the YAML validates against the schema; every entity field in entities.yaml exists in the corresponding CSV header and vice versa; every categorical field has a declared domain; every business rule is machine-evaluable; every KPI in metrics.yaml matches a frozen C1 definition. Generate semantic-layer/generated/semantic-layer.json from the YAML as the machine-consumable form, with generation automated and the output treated as a build artifact.

Inputs. D1–D4; CSV headers; C1 KPI definitions. Depends on. D1–D4 — there must be something to validate. Why. Semantic_Layer_capture.pdf: JSON Schema validates it. Tests protect it. Generated JSON serves it. Without the tests the layer drifts from the data within one sprint, which is exactly how F-37 and F-50 arose. Generating the JSON rather than hand-writing it guarantees the application and the model consume the same definitions the auditors read. Outputs. semantic-layer/schemas/, semantic-layer/tests/, semantic-layer/generated/. Evidence. Test run JUnit XML; schema validation output; generated JSON. → evidence/11-data-context/EVD-D-05-* Addresses. F-37, F-50. Rubric. 2, 4.

### Step D6 — Stage D gate review

Outputs. docs/11-data-context/stage-d-gate.md (summarising the layer and linking to it).

### Stage D exit criteria

| # | Criterion | Verification method |
| --- | --- | --- |
| D-X1 | All nine files from Semantic_Layer_capture.pdf exist | Directory listing of semantic-layer/ |
| D-X2 | Every column of all six datasets is defined in entities.yaml | EVD-D-01 field-coverage table shows 100% |
| D-X3 | Every categorical field has a declared domain, and all observed violations are listed with a remedy | EVD-D-02; no blank remedy cells |
| D-X4 | All six declared brownfield gaps are expressed as machine-readable rules | Rule-to-gap trace table |
| D-X5 | metrics.yaml matches the frozen C1 definitions exactly | Automated diff against kpi-dictionary.md |
| D-X6 | Semantic-layer tests pass and the JSON is generated, not hand-written | JUnit XML; generation command in MANIFEST.md |
| D-X7 | The layer contains no model-specific, framework-specific or vendor-specific content | Reviewer read-through — required for the Stage Q comparison to be valid |

# STAGE E — Intervention Qualification & Initial PRD

Spine stages: 8, 9. Mode: Read-only.

### Step E1 — Decide AI versus no-AI for each intervention

Action. Evaluate every candidate intervention against process redesign, policy change, deterministic software, rules engines, workflow automation, analytics, classical ML, GenAI and agentic AI. Apply minimum necessary intelligence and minimum necessary agency. For each proposed AI use, state explicitly what uncertainty, language, reasoning, generation or adaptive decision requirement justifies it. Reject AI where a conventional approach is safer, cheaper or more reliable. Assess the three declared AI capabilities (ETA Prediction, Route Optimization, Exception Copilot) individually.

Inputs. B3 problem framing; C6 root causes; C7 assessment; D3 business rules. Depends on. B3 (technology-neutral problem), C6 (causes — AI applied to a process defect is waste), D3 (a requirement expressible as a deterministic invariant does not need a model). Why. F-29 shows the current AI output is not derived from the record’s meaning and the three declared capabilities are unimplemented, so there is no incumbent to defend. Several findings — restricted-zone enforcement (F-39 adjacent), duplicate booking detection (F-38), confidence bounds (F-36) — are deterministic rules, and the honest outcome is likely that route-constraint enforcement is not an AI problem while exception triage may be. Saying so in writing is what Challenge 9’s acceptance standard protects. Outputs (docs/08-ai-qualification/): intervention-options.md, ai-vs-no-ai-matrix.md, deterministic-vs-ai-boundaries.md, minimum-intelligence-assessment.md, minimum-agency-assessment.md, intervention-hypothesis.md, qualification-decision.md. Evidence. The matrix, with a justification and a rejected-alternative column per row. Addresses. F-29; Challenge 9; OQ-02. Rubric. 2.

### Step E2 — Reconcile economics with the Stage 0C envelope

Action. Compare the E1 decision against the A6 provisional envelope. Retire AI cost assumptions for every intervention where AI was rejected. Where AI was retained, confirm the cost-per-request, cost-per-case, latency and context ceilings still hold, and record any that must change and why.

Inputs. A6 envelope; E1 decision. Depends on. A6 (the envelope to reconcile against), E1 (what survived). Why. Spine 0C states plainly that Stage 8 determines whether the AI-specific portions remain applicable. Carrying retired assumptions forward is how FinOps baselines become fiction — and Stage N Step N4 measures actuals against exactly these numbers. Outputs. docs/08-ai-qualification/economics-baseline-reconciliation.md. Evidence. Before/after envelope comparison with retired assumptions struck through, not deleted. Addresses. F-28; OQ-02, OQ-03. Rubric. 2.

### Step E3 — Produce the Initial PRD

Action. Create the Initial PRD from validated discovery and qualification: problem, personas, journeys, capabilities, functional requirements, NFRs, exclusions, constraints, dependencies, success metrics, risks, MVP scope, future scope and unresolved questions. Trace every requirement to a business problem and to evidence. Resolve OQ-06 (whether the operator portal is in scope) here, because MVP scope depends on it.

Inputs. B3; C1 frozen KPIs; C7 critical workflows; D1–D4 semantic layer; E1, E2. Depends on. E1 (a PRD must not specify AI that was not justified), D1–D4 (the PRD uses the semantic layer’s vocabulary so that requirements, specs and the Stage Q regeneration all speak one language), C1 (success metrics must be the frozen KPIs). Why. Rubric criterion 4 (25 marks) scores PRD quality and requirement traceability directly. Tracing to evidence rather than to opinion is what makes it defensible, and the Stage R requirement-disposition matrix classifies each of these requirements as Delivered / Changed / Deferred / Rejected / Superseded. Outputs (docs/09-initial-prd/): initial-prd.md, capability-map.md, functional-requirements.md, nfrs.md, mvp-scope.md, non-goals.md, release-hypothesis.md, product-risks.md, open-product-decisions.md, initial-prd-traceability.md. Evidence. Traceability table: requirement → business problem → evidence source. Addresses. Challenges 1, 9; OQ-06, OQ-12. Rubric. 4.

### Step E4 — Stage E gate review

Outputs. docs/09-initial-prd/stage-e-gate.md.

### Stage E exit criteria

| # | Criterion | Verification method |
| --- | --- | --- |
| E-X1 | Every intervention has an explicit AI / no-AI decision with a written justification | ai-vs-no-ai-matrix.md has no blank justification cells |
| E-X2 | At least one candidate AI use has been rejected in favour of a deterministic approach, or the absence of any rejection is itself justified | Reviewer read of deterministic-vs-ai-boundaries.md |
| E-X3 | Economics are reconciled and retired assumptions are struck through, not deleted | economics-baseline-reconciliation.md |
| E-X4 | Every PRD requirement traces to a business problem and an evidence source | initial-prd-traceability.md has no orphan rows |
| E-X5 | PRD success metrics are identical to the frozen C1 KPI definitions | Automated diff |
| E-X6 | MVP scope decision on the operator portal (OQ-06) is recorded with an owner | mvp-scope.md |

# STAGE F — Target Architecture, Data & Context Strategy, Specs, Traceability

Spine stages: 10, 11, 12, 13. Mode: Read-only.

### Step F1 — Develop the target architecture and ADRs

Action. Develop and compare architecture options across application, frontend/backend, APIs, AI/model, data, knowledge, integration, security, identity, observability, human control and deployment. Evaluate against functional requirements, NFRs, security, portability, cost, latency, scalability, resilience and maintainability. Write one ADR per material decision. Explicitly supersede ADR-0001 with a decision that resolves the legacy/modern divergence it records. Resolve OQ-01 (target platform) and OQ-07 (identity provider) here.

Inputs. E3 Initial PRD; C7 assessment; C6 root causes; D4 access semantics; docs/architecture/target-state-principles.md; docs/ADR/0001-partial-modernization.md. Depends on. E3 (architecture serves requirements), C6 (it must address root causes, not symptoms), C7 (it must account for what exists). Why. F-53 records an accepted-but-never-revisited decision whose stated consequence is that business rules and audit behaviour differ across code paths. Leaving it standing means every later control has two implementations and the Stage R audit chain has two answers. Superseding it with a dated, owned ADR is the single highest-leverage architectural act in this runbook. Outputs (docs/10-architecture/): architecture-options.md, target-architecture.md, component-model.md, integration-architecture.md, deployment-architecture.md, security-architecture.md, model-service-scorecard.md, architecture-risk-register.md, architecture-decision-summary.md; plus docs/10-architecture/adrs/ with one ADR per decision including ADR-00XX-supersede-0001-partial-modernization.md. Evidence. Options-comparison matrix; ADR set; supersession record. Addresses. F-53; OQ-01, OQ-07; Challenge 5. Rubric. 2.

### Step F2 — Define the data, knowledge and context strategy

Action. Define sources, ownership, schemas, contracts, quality rules, lineage, provenance, freshness, retention, metadata, PII and access controls. Define ingestion, indexing, retrieval, grounding, context assembly, compaction and provenance/citation requirements. Define the synthetic-data strategy. Promote the D2/D3 rules into executable data-quality rules with thresholds and quarantine semantics, and resolve OQ-14 (whether remediation occurs in a derived layer or by versioning data/manifest.json).

Inputs. D1–D5 semantic layer; C5 data profile; F1 architecture; data/manifest.json. Depends on. D1–D5 (the semantic layer is the schema and rule source; defining contracts separately would create a second source of truth and re-create F-37), C5 (quality thresholds must be set against measured defect rates), F1 (storage and retrieval choices follow the platform decision from OQ-01). Why. F-54 means a naive fix breaks scripts/sanity_check.py. The strategy must state where remediation happens — the runbook’s recommendation is a derived, versioned curated layer leaving data/synthetic/ immutable as the declared fixture, which satisfies both the manifest contract and the quality requirement. The provenance policy is also what makes the Stage R audit chain reconstructable, addressing F-42. Outputs (docs/11-data-context/): data-source-inventory.md, data-contracts.md, data-quality-rules.md, lineage-map.md, knowledge-model.md, metadata-model.md, retrieval-strategy.md, context-engineering-strategy.md, context-compaction-policy.md, provenance-policy.md, synthetic-data-strategy.md, data-context-risks.md. Evidence. Data-quality rule set with thresholds; lineage map; OQ-14 ruling. Addresses. F-37, F-38, F-40, F-41, F-42, F-54; Challenge 11. Rubric. 2.

### Step F3 — Produce implementation-ready specifications

Action. Convert approved product intent and architecture into specifications: feature and system behaviour, APIs, events, schemas, state transitions, business rules, errors, constraints, security, observability, NFRs and acceptance criteria. Specify the complete OpenAPI contract for all endpoints, closing F-50. Specify the audit event schema with actor, correlation ID, tenant, resource, policy decision, model and prompt version, input hash and approval ID, closing F-43. Specify the AI output schema and the refusal/abstention path, closing F-25. Do not implement material ambiguity — unresolved items go to Document 04.

Inputs. F1 architecture; F2 data strategy; D1–D5; E3 PRD; observability/otel-notes.md. Depends on. F1 (specs realise the architecture), F2 (API and event contracts must use the agreed data contracts), D5 (schemas derive from the validated semantic layer so there is exactly one definition of an entity). Why. Stage H is judged against these specs, and Stage L’s TEVV thresholds are derived from their acceptance criteria. observability/otel-notes.md has already written the required AI telemetry fields — token count, latency, model version, fallback reason, guardrail result — and this is where they become binding. Outputs (docs/12-specs/ and docs/12-specs/features/): system-spec.md, per-feature specs, api-contracts.md, event-contracts.md, schema-specifications.md, interface-contracts.md, business-rules.md, error-handling-spec.md, security-spec.md, observability-spec.md, nfr-spec.md, acceptance-criteria.md, spec-readiness.md. Evidence. Complete OpenAPI document covering every endpoint; audit and AI output schemas. → evidence/12-specs/ Addresses. F-25, F-27, F-42, F-43, F-45, F-46, F-50. Rubric. 2, 4.

### Step F4 — Build the requirements → specs → tests → evidence traceability matrix

Action. Build bidirectional traceability for functional, data, AI-quality, security, privacy, resilience, performance, observability and cost requirements: requirement → spec → planned implementation → test/evaluation → evidence. Detect orphan requirements, untested specs, unjustified implementation and unverifiable criteria. Critical unexplained gaps block progression.

Inputs. E3 requirements; F1–F3; C8 characterization tests; Document 01 findings register. Depends on. E3, F3 (both ends of the chain must exist), C8 (characterization tests are the existing-behaviour anchor of the test column). Why. Rubric criterion 4 names traceability explicitly, and the spine blocks progression on unexplained gaps. Including the 57 finding IDs as a traceability dimension means a reviewer can ask “what happened to F-22?” and follow a single row to its remediation, its test and its evidence file. That question is the likeliest one a CTO asks, and it should have a one-line answer. Outputs (docs/13-traceability/): requirements-traceability-matrix.md, spec-to-test-map.md, test-to-evidence-map.md, security-traceability.md, data-traceability.md, ai-quality-traceability.md, resilience-traceability.md, cost-traceability.md, coverage-gap-register.md, traceability-summary.md. Evidence. The matrices, plus a finding-ID → remediation → test → evidence index. → evidence/13-traceability/EVD-F-04-finding-coverage-matrix.csv Addresses. All findings; Challenge 14. Rubric. 1, 4.

### Step F5 — Stage F gate review

Outputs. docs/13-traceability/stage-f-gate.md.

### Stage F exit criteria

| # | Criterion | Verification method |
| --- | --- | --- |
| F-X1 | Every material architecture decision has an ADR, and ADR-0001 is formally superseded | ADR index; supersession note in 0001 |
| F-X2 | OQ-01 (platform) and OQ-07 (identity provider) are resolved with named owners | architecture-decision-summary.md |
| F-X3 | Data-quality rules have thresholds, and OQ-14 (remediation location) is ruled on | data-quality-rules.md; synthetic-data-strategy.md |
| F-X4 | The OpenAPI contract covers every endpoint, not just /health | Automated route-coverage diff against apps/api/main.py |
| F-X5 | The audit event schema includes actor, correlation ID, policy decision, model version, input hash and approval ID | Schema review |
| F-X6 | The AI output schema includes a refusal/abstention path | Schema review |
| F-X7 | Every requirement traces forward to a test and backward to a business problem | coverage-gap-register.md contains no unexplained gaps |
| F-X8 | All 57 findings appear in the finding-coverage matrix with a disposition | EVD-F-04 row count = 57 |
| F-X9 | No material ambiguity has been passed to implementation | Every ambiguity is an open question with an owner |

# STAGE G — Transformation & Migration Planning

Spine stage: 14. Mode: Read-only. This is the last read-only stage.

### Step G1 — Build and sequence the transformation backlog

Action. Convert the findings register and the Stage F specs into a sequenced backlog. Sequence by: (1) controls that make later work provable; (2) S1 security and identity findings; (3) data and semantic correctness; (4) AI boundary; (5) resilience and observability; (6) feature work. Explicitly identify components that should remain unchanged.

Inputs. Document 01; C7 technical-debt register; F3 specs; F4 traceability. Depends on. F4 — sequencing without traceability optimises for visible change rather than risk reduction; C7 — the critical-workflow inventory determines what must not move. Why. Spine 14 requires explicit identification of what stays unchanged. Document 01 §7 lists eight assets that are genuinely sound — sanity_check.py, manifest.json, domain-specific-spec.md, known-gaps.md, the failure-injection drills, otel-notes.md, the evidence-pack template, the target-state principles. A transformation that discards these loses its own oracle, and F-55 means deleting two of them breaks the smoke gate outright. Outputs (docs/14-transformation/): transformation-backlog.md, migration-roadmap.md, dependency-sequence.md. Evidence. Backlog with a finding-ID column and a do-not-change register. Addresses. F-54, F-55; Document 01 §7. Rubric. 2.

### Step G2 — Design coexistence, adapters, flags and schema migration

Action. Define coexistence between the legacy path (legacy/, etl/) and the modern path (apps/api/), adapter strategy, backward compatibility, feature flags, and schema and data migration. Specify how the derived data layer from F2 coexists with the immutable data/synthetic/ fixture that sanity_check.py asserts against.

Inputs. G1 backlog; F1 architecture; F2 data strategy; docs/ADR/0001. Depends on. G1 (sequence determines how long coexistence must last), F2 (the migration target is the agreed data contract). Why. ADR-0001 created the divergence; this step retires it safely rather than by deletion. Feature flags matter specifically for Step H5 (record-identity semantics) and Step H7 (AI guardrails), where the change is a deliberate behaviour change that must be reversible in production. Outputs (docs/14-transformation/): coexistence-strategy.md, adapter-strategy.md, schema-migration-plan.md, feature-flag-plan.md. Evidence. Coexistence design with the retirement trigger for each legacy path. Addresses. F-53, F-54; Challenge 14. Rubric. 2.

### Step G3 — Define cutover, rollback and transformation gates

Action. Define cutover, rollback and verification for each increment, and the gates each increment must pass before merge. Minimum gate set: characterization tests green or difference explained and approved; lint, type and security scans clean or waived with an owner; semantic-layer tests green; evidence artifacts produced.

Inputs. G1, G2; F3 acceptance criteria; C8 characterization tests. Depends on. C8 (the characterization suite is the primary rollback trigger — an unexplained characterization failure means the change was not the change that was planned), G2 (rollback must account for coexistence state). Why. Spine 14 requires transformation gates, and Challenge 15’s acceptance standard is that readiness states what is ready, what is not and what risk is accepted. Defining the gate before Stage H begins prevents the gate from being negotiated downward once work is in flight. Outputs (docs/14-transformation/): cutover-plan.md, rollback-strategy.md, transformation-risks.md, transformation-gates.md. Evidence. Gate definition table. Addresses. Challenges 14, 15. Rubric. 2.

### Step G4 — Obtain written authorisation to modify the repository

Action. Present the backlog, the do-not-change register, the gate definitions and the rollback strategy to the Repository Owner and the Business Sponsor. Obtain and record written authorisation to begin Stage H, naming the permitted scope. Update the A5 operating contract from PROVISIONAL to authorised for the components covered.

Inputs. G1, G2, G3; A5 operating contract; B2 approval-authority map. Depends on. G1–G3 (there must be a plan to authorise), B2 (there must be an identified approver — this is where OQ-05 becomes blocking rather than deferred). Why. Every stage to this point has been read-only by design. Spine 0B states that discovery stages are read-only unless the prompt explicitly authorises modification, and Spine 15 states that implementation may be modified only within approved Stage 0B boundaries. This step is that authorisation. Without it, Stage H work is out of contract and its evidence is inadmissible at the Stage R review. See OQ-11. Outputs. docs/14-transformation/transformation-authorisation.md; updated docs/00-preflight/operating-contract/provisional-operating-contract.md. Evidence. Signed authorisation record with scope, date and approver. → evidence/14-transformation/EVD-G-04-authorisation.pdf Addresses. F-08; OQ-05, OQ-11. Rubric. 3.

### Step G5 — Stage G gate review

Outputs. docs/14-transformation/stage-g-gate.md.

### Stage G exit criteria

| # | Criterion | Verification method |
| --- | --- | --- |
| G-X1 | Every backlog item references at least one finding ID or specification | Backlog column completeness |
| G-X2 | The do-not-change register includes all eight assets from Document 01 §7 | Cross-check |
| G-X3 | Sequencing places evidence and control work before feature work | Reviewer read of dependency-sequence.md |
| G-X4 | Every deliberate behaviour change has a feature flag and a rollback path | feature-flag-plan.md vs rollback-strategy.md |
| G-X5 | Transformation gates are defined and are not negotiable per-increment | transformation-gates.md |
| G-X6 | Written authorisation to modify the repository exists, naming scope and approver | EVD-G-04 |
| G-X7 | Repository application code still matches baseline/v0.1-as-delivered-bytes | git diff empty |

# STAGE H — Repo 2.0: Modernization & Validation

Spine stages: 15, 16. Mode: Write — the first stage that changes application behaviour. Precondition: Step G4 authorisation must exist.

Working method for every step in this stage: small reviewable increment → run the full suite including characterization tests → explain every characterization difference as either approved behaviour change (citing the spec) or regression (revert) → commit with the finding IDs in the message → append to docs/15-modernization/transformation-log.md.

### Step H1 — Establish repository structure, tooling and quality gates

Action. Add CODEOWNERS, CONTRIBUTING.md, SECURITY.md, LICENSE and a PR template. Introduce ruff/black, mypy, pytest-cov and pre-commit with secret scanning. Replace the no-op "lint": "echo scaffold" frontend script. Configure branch protection requiring the transformation gates from G3.

Inputs. G3 gate definitions; G4 authorisation; B2 ownership. Depends on. G4 (authorisation), G3 (the gates being enforced must already be defined), B2 (CODEOWNERS requires named owners — provisional owners must be recorded as such, not fabricated). Why. F-08 (no change control) and F-06 (a lint gate that always passes) mean every later change is unreviewed and unchecked. Doing this first means Steps H2–H9 are themselves produced under the controls they are meant to establish. Outputs. Repository governance files; tool configuration; updated CI. Evidence. First pipeline run showing lint, type and secret scan executing. → evidence/15-modernization/EVD-H-01-pipeline-run.txt Addresses. F-06, F-08, F-14, F-47. Rubric. 2, 3.

### Step H2 — Fix reproducibility defects

Action. Add httpx to requirements.txt (F-02). Correct the README.md run command to apps.api.main:app (F-03). Introduce hash-pinned lockfiles for both stacks (F-04). Add a Dockerfile and a compose/devcontainer definition giving a one-command environment (F-07). Re-run the Step C2 quick-start verbatim and capture the transcript.

Inputs. C2 failing transcript; A3 toolchain snapshot; H1 tooling. Depends on. C2 — the before-transcript must exist for the after-transcript to prove anything; H1 — the fix should flow through the new pipeline. Why. This is the cleanest before/after evidence pair in the engagement: the project’s own documented entry point moves from failing to passing, with both transcripts retained. It satisfies Challenge 5’s acceptance standard that a new team can reproduce the intended environment with documented steps. Outputs. Updated requirements.txt, README.md, lockfiles, Dockerfile. Evidence. After-transcript alongside EVD-C-02. → evidence/15-modernization/EVD-H-02-quickstart-after.txt Addresses. F-02, F-03, F-04, F-07. Rubric. 1, 2.

### Step H3 — Remove hardcoded secrets and sanitise configuration

Action. Remove SHARED_DB_PASSWORD = "Welcome123" from legacy/reconcile_legacy.py (F-09). Replace .env.example with placeholder-only values carrying no credential-shaped literals (F-10, F-11, F-12) and change LOG_LEVEL to INFO (F-13). Remove the credential-emitting local_file from infra/terraform/main.tf (F-15). Introduce a secrets provider per the F1 platform decision, document the rotation plan, and run a full-history secret scan — treating every value found as compromised and requiring rotation. Produce the secrets inventory and the sensitive-field handling checklist, including location-data treatment (F-16).

Inputs. Document 01 §4.2; F1 security architecture; D4 access semantics; H1 secret scanner. Depends on. H1 (the scanner must be in place to prove the absence afterwards), F1 (the replacement secrets mechanism depends on the platform decision, OQ-01). Why. Challenge 4’s acceptance standard is that no sensitive value should be required in committed code or unsafe example configuration. Note that removing a secret from the working tree does not remove it from history: because Step A1 committed the as-delivered tree, these values exist in the baseline/v0.1-as-delivered-bytes commit. The rotation plan and the history disposition must both be recorded — this is a real operational consequence of the A1 decision and must be stated, not quietly handled. Outputs. Sanitised files; docs/27-hardening/secrets-hardening.md (seeded here, completed in Stage M). Evidence. Secret-scan report showing zero findings in the working tree; the history disposition note; the rotation plan. → evidence/15-modernization/EVD-H-03-secret-scan.json Addresses. F-09–F-16. Rubric. 3.

### Step H4 — Replace identity and authorisation; wire the policy engine

Action. Remove the X-User-Role header trust (F-17). Implement authentication per the OQ-07 decision. Replace the five-role allow-list with contextual RBAC + ABAC evaluating role, resource, purpose, scope and risk, sourced from semantic-layer/access-semantics.yaml (F-18). Remove clinician (F-19). Apply authorisation to /ai/summarize (F-20). Extend policy/opa/access.rego with resource, purpose and context inputs, add positive and negative policy tests, and wire the policy engine into the request path so it is enforced rather than decorative (F-21). Write negative access tests and a privilege-reduction backlog.

Inputs. D4 access semantics; F1 security architecture; F3 security spec; C8 characterization tests 4, 5, 6. Depends on. D4 (the policy input model is the semantic layer’s access semantics — if policy is written separately it will drift from the data definitions exactly as F-37 happened), F1/OQ-07 (authentication mechanism), C8 (tests 4–6 pin the current permissive behaviour; their failure here is the proof of the approved change). Why. Challenge 3’s acceptance standard is that access decisions must consider role, resource, purpose, scope and risk context. Five of the twenty-three S1 findings sit in this step, and F-20 — an AI endpoint with no authorisation at all — is the single most exploitable defect in the repository. Outputs. Rewritten authorisation layer; extended policy/opa/; policy tests; docs/20-application/access-control-implementation.md. Evidence. Negative access test results; policy allow/deny matrix; C8 tests 4–6 now failing with a written approved-change justification. → evidence/15-modernization/EVD-H-04-* Addresses. F-17–F-21. Rubric. 3.

### Step H5 — Fix record identity and lookup semantics

Action. Replace record_id in row.values() with a keyed lookup on the declared business key from entities.yaml (F-31). Replace the silent return rows[0] fallback with proper 404 semantics (F-32). Resolve the REC-0001 cross-entity collision per the OQ-15 ruling — either namespacing identifiers by entity type or correcting the data in the derived layer (F-30). Add bounds validation for confidence and the other numeric domains (F-36).

Inputs. D1 entity definitions; F2 data contracts; F3 error-handling spec; C8 characterization tests 1, 2, 3; OQ-15 ruling. Depends on. D1 (the business key must be declared before it can be enforced), F3 (404 semantics must be specified before they are implemented), C8 (tests 1–3 pin the current behaviour), OQ-15 (whether the collision is data or design determines the fix). Why. This is the clearest example in the engagement of a deliberate, approved behaviour change. The delivered test_characterization.py asserts that a missing record returns a row; after this step it must not. Document 01 §6.2 explains the compounding risk: an unauthenticated caller receiving a record they did not request, with an audit log that records neither who they were nor which record it actually was. Steps H4, H5 and H8 together close that chain. Outputs. Rewritten domain_service; updated characterization tests re-labelled as approved changes; docs/15-modernization/approved-behavior-changes.md. Evidence. Before/after behaviour table; the approved-change record citing the spec clause. → evidence/15-modernization/EVD-H-05-behaviour-change.md Addresses. F-30, F-31, F-32, F-36. Rubric. 2, 4.

### Step H6 — Harden the ETL path

Action. Add quarantine and dead-letter handling for malformed rows (F-40), a failure threshold with a non-zero exit code, a run identifier and watermark for idempotency (F-41), and the data-quality rules from F2 as executable gates. Emit a per-run data-quality report as an evidence artifact.

Inputs. F2 data-quality rules; C5 profile; D3 business rules; OQ-14 ruling. Depends on. F2 (thresholds and quarantine semantics must be agreed first — a quarantine with no threshold is just a different silence), OQ-14 (quarantining into data/synthetic/ would break sanity_check.py per F-54). Why. F-40 is the mechanism by which every data defect found in Step C5 reaches downstream decisions unflagged. A per-run report also gives Stage N a real operational signal where F-46 shows none exists. Outputs. Rewritten etl/run_daily_batch.py; quarantine sink; data-quality report format. Evidence. ETL run showing quarantine counts matching the C5 expected defect counts. → evidence/15-modernization/EVD-H-06-etl-dq-report.json Addresses. F-40, F-41, F-54. Rubric. 2.

### Step H7 — Rebuild the AI gateway and establish the deterministic/AI boundary

Action. Separate deterministic business logic from probabilistic behaviour. Replace the PROMPT_TEMPLATE.format(record=record) construction with a safe, parameterised prompt built only from fields permitted by ai-context-policy.yaml, with untrusted text delimited and never formatted (F-22, F-23). Add input sanitisation and injection defences. Validate output against the F3 AI output schema with a refusal path (F-25). Replace guardrail_status: "not_enforced" with a real evaluated guardrail result (F-24). Introduce a version-controlled prompt registry, model configuration, prompt version, config hash and input hash (F-27). Replace the fabricated token estimate with measured token accounting and a per-request budget (F-28). Implement the approval gate so a recommendation cannot become an action without a recorded human decision (F-26).

Inputs. D4 AI context policy; F3 AI output schema and security spec; E1 AI qualification; A6/E2 economics envelope; C8 characterization tests 7, 8. Depends on. E1 (only justified AI is built), D4 (field-level permission is what makes the prompt safe), F3 (the output schema must exist to validate against), E2 (the budget ceiling), C8 (tests 7–8 pin the current unguarded behaviour). Why. Challenge 9’s acceptance standard — AI recommendations must not silently become operational decisions — is currently violated by construction, and the datasets deliberately contain injection payloads to prove it. Stage L red-teams this implementation directly, so the guardrail must be real and evaluated, not a literal. Outputs. Rebuilt ai_gateway; prompts/ registry; docs/20-application/deterministic-ai-boundary.md. Evidence. Injection test results against seeded payloads; schema validation results; token measurement sample. → evidence/15-modernization/EVD-H-07-* Addresses. F-22–F-29. Rubric. 2, 3, 4.

### Step H8 — Rebuild audit and correlation

Action. Implement the F3 audit event schema: actor, correlation ID, tenant, resource, action, policy decision, model and prompt version, input hash, approval ID, outcome (F-43). Propagate a correlation ID through UI → API → service → data access → AI invocation → policy decision → approval → audit event, and backfill it into the event stream path so new events are never written without one (F-42). Move the audit sink off the local filesystem to an append-only durable store the application cannot rewrite, with a retention classification (F-44). Replace datetime.utcnow() with timezone-aware timestamps (F-45). Make /health a real dependency check (F-46).

Inputs. F3 observability spec and event contracts; observability/otel-notes.md; F1 architecture; C8 characterization tests 9, 10. Depends on. F3 (the schema), H4 (an audit record cannot carry an actor until authentication exists — this ordering is mandatory), H5 (it cannot carry a correct resource until record identity is deterministic). Why. This step is what converts the system from unprovable to auditable, and it is the precondition for the Stage N end-to-end reconstruction demonstration and the Challenge 14 acceptance standard. The dependency on H4 and H5 is the sharpest ordering constraint in the runbook: instrumenting first would produce a complete audit trail of the wrong actor acting on the wrong record. Outputs. Rewritten audit service; correlation middleware; real health check. Evidence. A single business event traced end to end with every field populated. → evidence/15-modernization/EVD-H-08-trace-sample.json Addresses. F-42–F-46. Rubric. 3.

### Step H9 — Complete the contracts and extend the repository gate

Action. Publish the full OpenAPI contract covering every endpoint and add contract tests that fail on drift (F-50). Extend scripts/sanity_check.py — preserving its existing assertions per F-55 — to additionally verify: the semantic layer validates; required evidence directories exist; no secret-shaped literal is present; the OpenAPI contract matches the live routes. Update data/manifest.json deliberately and in a versioned way if OQ-14 so ruled (F-54).

Inputs. F3 API contracts; D5 semantic-layer tests; H3 secret scanning; OQ-14 ruling. Depends on. H4–H8 (the gate must assert the state those steps establish), F3 (the contract), D5 (the semantic-layer test entry point). Why. Document 01 §7 identifies sanity_check.py as the repository’s one genuine automated contract. Extending rather than replacing it keeps continuity with the delivered system and gives the executing team a single executable answer to “is this repository still well-formed?” Outputs. Complete data/contracts/openapi.yaml; extended scripts/sanity_check.py; contract tests. Evidence. make smoke output showing the extended assertions. → evidence/16-repo-validation/EVD-H-09-smoke.txt Addresses. F-50, F-54, F-55. Rubric. 2.

### Step H10 — Produce the behaviour-difference report

Action. Compare the Stage C baseline against the transformed system. For every difference, classify it as an approved behaviour change citing the specification clause and the Step G4 authorisation scope, or as a regression requiring revert. Explicitly cover every characterization test from Step C8 that now fails.

Inputs. C2, C3, C5, C8 baselines; all H2–H9 outputs; F3 specs; G4 authorisation. Depends on. C8 (no baseline, no comparison), H2–H9 (the changes), G4 (the authorisation scope against which “approved” is judged). Why. This is the core deliverable of Spine 16 and the evidential heart of rubric criterion 1. A transformation that cannot explain every behaviour difference is indistinguishable from a rewrite, and the Challenge 2 acceptance standard — distinguishing intended legacy behaviour from defects — is only demonstrated here, at the end, by showing the distinction held. Outputs. docs/16-repo-validation/behavior-difference-report.md; docs/15-modernization/behavior-preservation-evidence.md. Evidence. Difference table: test ID → before → after → classification → spec clause → approver. → evidence/16-repo-validation/EVD-H-10-behaviour-diff.csv Addresses. Challenges 2, 15. Rubric. 1, 2.

### Step H11 — Run the repository validation quality gate

Action. Run unit, integration, contract, characterization, security and data-contract tests, plus static analysis, dependency and architecture-conformance checks. Compare against the Stage C baseline. Produce the validation sign-off and the remaining-debt register.

Inputs. H1–H10; C3 baseline; F1 architecture; G3 gate definitions. Depends on. H10 (differences must be explained before the gate can pass), G3 (the gate criteria). Why. Spine 16 is the quality gate that permits Stage I. The remaining-debt register is what keeps Stage R honest: debt deferred with an owner and a date is a defensible position, debt silently dropped is not. Outputs (docs/16-repo-validation/): repo-quality-gate.md, regression-results.md, architecture-conformance-report.md, test-results.md, security-scan-summary.md, dependency-scan-summary.md, data-contract-results.md, remaining-debt-register.md, validation-signoff.md. Evidence. All raw scan and test outputs. → evidence/16-repo-validation/ Addresses. Challenges 7, 13, 15. Rubric. 2, 3.

### Step H12 — Stage H gate review

Outputs. docs/16-repo-validation/stage-h-gate.md; tag repo/v2-validated.

### Stage H exit criteria

| # | Criterion | Verification method |
| --- | --- | --- |
| H-X1 | Every change was made within the Step G4 authorised scope | Transformation log cross-check against the authorisation |
| H-X2 | The documented quick-start now succeeds | EVD-H-02 vs EVD-C-02 |
| H-X3 | Zero secret-shaped literals in the working tree; history disposition and rotation plan recorded | EVD-H-03; secrets-hardening.md |
| H-X4 | /ai/summarize is authorised; clinician is gone; policy is enforced in the request path, with negative tests | EVD-H-04; code review of the request path |
| H-X5 | A missing record returns 404; lookup is on the declared business key; REC-0001 ambiguity is resolved | EVD-H-05; test results |
| H-X6 | ETL quarantines defects, exits non-zero past threshold, and emits a per-run report | EVD-H-06 |
| H-X7 | No untrusted field reaches the prompt outside ai-context-policy.yaml; output is schema-validated; guardrail_status is evaluated, not literal | EVD-H-07; code review |
| H-X8 | A sample business event traces end to end with actor, correlation ID, policy decision, model version and approval populated | EVD-H-08 |
| H-X9 | The OpenAPI contract covers every route and contract tests fail on drift | Route-coverage check |
| H-X10 | make smoke passes with the extended assertions, and the original assertions are preserved | EVD-H-09 |
| H-X11 | Every behaviour difference is classified approved-change or regression; zero unexplained | EVD-H-10 |
| H-X12 | Remaining debt is registered with an owner and a date | remaining-debt-register.md |

# STAGE I — Implementation PRD & Delivery Planning

Spine stages: 17, 18.

### Step I1 — Finalise the Implementation PRD

Action. Reconcile the E3 Initial PRD with repository findings, architecture decisions and transformation evidence. Update capabilities, priorities, scope, dependencies, NFRs, acceptance criteria and release boundaries. Record every material change and invalidated assumption. Do not copy the Initial PRD unchanged. Inputs. E3; F1 ADRs; H10 behaviour differences; H11 remaining debt. Depends on. H10, H11 — the PRD must reflect what the transformation actually proved possible, including what it proved impossible. Why. This becomes the implementation baseline against which Stages J–N are judged; Stage R reconciles it into the Final As-Built PRD. Outputs (docs/17-implementation-prd/): implementation-prd.md, prd-change-log.md, prioritized-capabilities.md, finalized-nfrs.md, release-boundaries.md, finalized-acceptance-criteria.md, invalidated-assumptions.md, implementation-baseline-signoff.md. Rubric. 4.

### Step I2 — Produce the evidence-driven delivery plan

Action. Translate the PRD and specs into increments with stories, dependencies, owners, tests, evaluation datasets, acceptance conditions, Definition of Done and evidence requirements. No work item is complete without its required evidence. Inputs. I1; F4 traceability; G3 gates. Depends on. I1 (scope), F4 (every item must inherit its traceability row). Why. Rubric criterion 4 scores execution quality; a Definition of Done that includes an evidence artifact is what prevents a Stage R evidence gap discovered too late to fill. Outputs (docs/18-delivery/): delivery-backlog.md, increment-plan.md, ownership-map.md, definition-of-done.md, acceptance-test-plan.md, evaluation-rubric.md, evidence-checklist.md, delivery-dependencies.md, delivery-risk-register.md. Rubric. 4.

### Step I3 — Stage I gate review

### Stage I exit criteria

| # | Criterion | Verification |
| --- | --- | --- |
| I-X1 | The Implementation PRD differs materially from the Initial PRD and the change log explains why | prd-change-log.md |
| I-X2 | Every invalidated assumption is recorded with the evidence that invalidated it | invalidated-assumptions.md |
| I-X3 | Every backlog item has an owner, a test and a named evidence artifact | delivery-backlog.md column completeness |
| I-X4 | The Definition of Done requires evidence, not just a passing test | definition-of-done.md |

# STAGE J — Intelligence Core, Application, Integration & Agents

Spine stages: 19, 20, 21, 22.

### Step J1 — Build the prompt, model and structured-output layer

Action. Implement version-controlled prompts, model configuration, structured outputs, extraction, and retrieval/grounding where justified. Store executable prompts and configuration in version-controlled implementation directories as well as documenting them. Inputs. H7 gateway; D4 AI context policy; E1 qualification; F3 schemas; OQ-02 model decision. Depends on. H7 (the safe gateway is the substrate), E1 (build only justified AI), OQ-02 (a real model must be selected — this is blocking). Why. F-27 (no provenance, no registry) makes any AI quality claim unreproducible. The registry is also the input to the Stage Q model-portability comparison. Outputs (docs/19-intelligence/): prompt-registry.md, model-configuration.md, extraction-pipeline.md, retrieval-pipeline.md, rag-design.md. Rubric. 2, 4.

### Step J2 — Build evaluation datasets before any tuning

Action. Build golden, edge, adversarial and failure datasets from the synthetic corpus, including the seeded prompt-injection payloads that data/README.md declares. Specify expected outputs and abstention cases. Inputs. data/synthetic/*; D3 business rules; security/threat-model.md; C5 defect catalogue. Depends on. D3 (expected behaviour must be defined before it can be scored), C5 (the defect catalogue supplies the edge cases). Why. Spine 19 is explicit: build evaluation datasets before tuning. Datasets built after tuning measure the tuning, not the capability. These datasets are reused unchanged in Stage L TEVV and in Stage Q, which is what makes the two-model comparison a fair test. Outputs. docs/19-intelligence/evaluation-dataset-spec.md; versioned dataset files. → evidence/19-intelligence/ Rubric. 3, 4.

### Step J3 — Benchmark, evaluate and gate the intelligence layer

Action. Measure retrieval relevance, groundedness, answer quality, hallucination and unsupported claims, abstention, latency and cost. Benchmark candidate models. Compare against the E2 cost and latency envelope. Issue the intelligence release gate. Inputs. J1, J2; E2 envelope; F3 acceptance criteria. Depends on. J2 (datasets must predate evaluation), E2 (the thresholds). Why. F-29 means there is no prior quality evidence of any kind; this is the first defensible measurement. The benchmark also produces the Model A / Model B evidence Stage Q needs. Outputs (docs/19-intelligence/): model-benchmark.md, rag-evaluation-results.md, prompt-evaluation-results.md, grounding-results.md, quality-latency-cost-results.md, intelligence-release-gate.md. Rubric. 2, 4.

### Step J4 — Engineer the application and services

Action. Implement UI, APIs, business logic, persistence and services per spec, keeping deterministic logic separate from probabilistic behaviour. Implement validation, errors, authN/authZ, idempotency, accessibility, auditability and observability hooks. Resolve OQ-06: either build the operator portal properly or formally descope it and replace the vacuous Playwright test (F-05, F-52). Inputs. I1 PRD; F3 specs; H4, H5, H8 implementations; OQ-06 ruling. Depends on. H4, H5, H8 (the application builds on the corrected identity, record and audit layers), I1 (scope). Why. Rubric criterion 4 (25 marks) requires a working end-to-end workflow. F-05 and F-52 mean the current frontend evidence is a test that passes against nothing — the single largest threat to that criterion. Outputs (docs/20-application/): application-component-map.md, api-implementation-map.md, state-model.md, business-logic-map.md, deterministic-ai-boundary.md, error-handling-implementation.md, access-control-implementation.md, application-test-summary.md, application-readiness.md. Addresses. F-05, F-52. Rubric. 4.

### Step J5 — Complete enterprise integration

Action. Integrate systems of record, legacy applications, APIs, databases and events. Validate authentication, authorisation, schemas, contracts, retries, idempotency, reconciliation, timeouts, stale data, duplicates and dependency failures. Implement the carrier booking saga with compensation and duplicate suppression (F-38) and a retry policy with a ceiling (F-39). Inputs. F3 integration specs; D3 saga rules; C5 duplicate/orphan findings; H6 ETL. Depends on. D3 (saga semantics), H6 (quarantine behaviour must exist before reconciliation can rely on it). Why. The data already shows a retry storm (retry_count to 4,995) and three duplicate bookings. Integration that does not address these ships the defect. Outputs (docs/21-integration/): integration-inventory.md, api-contracts.md, data-contracts.md, event-contracts.md, adapter-map.md, authentication-map.md, failure-semantics.md, reconciliation-rules.md, integration-test-results.md, integration-readiness.md. Addresses. F-38, F-39. Rubric. 2.

### Step J6 — Engineer agents, or document not-applicable

Action. Only where Stage E justified agentic behaviour, engineer the agent runtime: planner roles, strict tool schemas, tool gateways, state, memory, context management, graph, loop controls, termination criteria, token/time/tool budgets, retries, evaluator logic, sandboxing, permissions and recovery. If agentic AI was rejected at Stage E, create docs/22-agentic-engineering/not-applicable.md with justification rather than inventing agent artifacts. Inputs. E1 minimum-agency assessment; A6/E2 loop budget. Depends on. E1 — this is the clearest case in the spine where a stage may legitimately produce a justified N/A, and inventing agent artifacts to fill a template is itself a finding. Why. The delivered system has an ai_agent persona and an ai_invocations dataset but no agent runtime. Whether to build one is a Stage E decision, and the runbook must not presume it. Outputs. The full agent artifact set, or not-applicable.md. Rubric. 2, 3.

### Step J7 — Stage J gate review

### Stage J exit criteria

| # | Criterion | Verification |
| --- | --- | --- |
| J-X1 | Prompts and model configuration are version-controlled with a registry and a version per prompt | prompt-registry.md; repository paths |
| J-X2 | Evaluation datasets were committed before the first evaluation run | Git history timestamps |
| J-X3 | Quality, latency and cost results exist and are compared against the E2 envelope | quality-latency-cost-results.md |
| J-X4 | An end-to-end business workflow executes against the running application | Demonstration recording + test results |
| J-X5 | OQ-06 is resolved; no test passes against a non-existent application | application-test-summary.md; Playwright suite review |
| J-X6 | Carrier saga duplicate suppression and a retry ceiling are implemented and tested | integration-test-results.md |
| J-X7 | Agent artifacts exist or a justified not-applicable.md exists — never invented | Directory check |

# STAGE K — Human Control, Security, Privacy, Responsible AI & Governance

Spine stages: 23, 24, 25.

### Step K1 — Define human control and autonomy boundaries

Action. Classify every material decision by autonomy level: deterministic, AI-recommends, AI-executes-after-validation, requires-explicit-human-approval, never-delegated. Define HITL and HOTL workflows, approval gates, override policy, confidence handling and escalation. Reconcile with the A5 provisional controls. Inputs. E1 minimum-agency assessment; H7 approval gate; D4 AI context policy; A5 contract. Depends on. E1 (agency decisions), H7 (the enforcement mechanism must exist for the matrix to be real rather than aspirational). Why. F-26: the current “approval” is advisory prose in a payload. The autonomy matrix is what turns it into an enforced state transition, and it is directly scored by rubric criterion 3. Outputs (docs/23-human-control/): autonomy-matrix.md, deterministic-control-rules.md, hitl-workflow.md, hotl-workflow.md, approval-gates.md, human-override-policy.md, confidence-handling.md, escalation-matrix.md, operating-contract-updates.md, human-control-test-results.md. Addresses. F-26, F-36. Rubric. 3.

### Step K2 — Threat-model the full attack surface

Action. Threat-model application, APIs, identity, data, prompts, retrieval, models, agents, tools, context, supply chain and integrations. Map the six declared gaps (duplicate_tracking_events, stale_gps, timezone_mismatch, duplicate_carrier_booking, route_ignores_restrictions, location_data_overexposure) to STRIDE/MAESTRO as security/threat-model.md instructs. Address prompt and indirect injection, data exfiltration, insecure output handling, excessive agency, insecure tool use, poisoning, secrets exposure, authorisation bypass and privacy. Inputs. security/threat-model.md; docs/architecture/known-gaps.md; F1 security architecture; H3–H8 implementations. Depends on. H4, H7, H8 — the model must describe the system as built; threat-modelling the delivered system would model an architecture that no longer exists. Why. The repository supplies the starter list and explicitly asks for the STRIDE/MAESTRO mapping. Completing it is directly scored and is the input to Stage L red teaming. Outputs (docs/24-security-privacy/): threat-model.md, attack-surface-map.md, security-control-matrix.md, privacy-impact-assessment.md, prompt-injection-controls.md, agent-security-controls.md, data-protection-controls.md, responsible-ai-controls.md, security-test-plan.md, security-test-results.md, residual-security-risks.md, security-readiness.md. Addresses. F-16, F-22, F-23. Rubric. 3.

### Step K3 — Implement and test security, privacy and RAI controls

Action. Implement the K2 controls within approved scope. Produce the privacy impact assessment covering driver and vehicle location data (location_data_overexposure). Implement field-level minimisation per ai-context-policy.yaml. Run the security test plan. Inputs. K2; D4; F3 security spec. Depends on. K2 (controls follow threats). Why. Challenge 13’s acceptance standard: security claims must be backed by repeatable validation. Rubric. 3. Outputs. Implemented controls; security-test-results.md; privacy-impact-assessment.md.

### Step K4 — Establish governance, compliance and assurance

Action. Map applicable regulatory, contractual, organisational and AI-governance obligations to controls, owners, evidence and approval points (OQ-04). Confirm or update the A5 governance assumptions. Define accountability, AI system registration, change control, risk acceptance, auditability and evidence retention (OQ-10). Produce the model card and system card. Inputs. B2 decision rights; K1–K3; A5 contract; OQ-04 ruling. Depends on. K1–K3 (obligations map to controls that exist), B2 (accountability needs named owners). Why. OQ-04 is unresolved in the delivered artifacts: the domain involves customs agents, cross-border routes and personal location data, but no artifact names a regulatory regime. Inventing one would be worse than recording it unresolved — but leaving it unaddressed costs rubric criterion 3 directly. Outputs (docs/25-governance/): compliance-obligations.md, compliance-control-matrix.md, governance-model.md, accountability-map.md, ai-system-register.md, model-card.md, system-card.md, risk-acceptance-register.md, evidence-retention-policy.md, audit-evidence-index.md, operating-contract-governance-updates.md, governance-readiness.md. Addresses. OQ-04, OQ-05, OQ-10. Rubric. 3.

### Step K5 — Stage K gate review

### Stage K exit criteria

| # | Criterion | Verification |
| --- | --- | --- |
| K-X1 | Every material decision appears in the autonomy matrix with an enforcement mechanism | autonomy-matrix.md enforcement column |
| K-X2 | Approval gates are enforced in code, not advisory text | Code review + human-control-test-results.md |
| K-X3 | All six declared brownfield gaps are mapped to STRIDE/MAESTRO with controls | threat-model.md |
| K-X4 | A PIA exists covering location data | privacy-impact-assessment.md |
| K-X5 | Security tests are repeatable and automated, not one-off | CI job present |
| K-X6 | Regulatory scope is either determined with an owner, or formally recorded as an accepted unresolved risk | compliance-obligations.md; risk-acceptance-register.md |
| K-X7 | Model card and system card exist and match the J1 configuration | Cross-check |

# STAGE L — TEVV & AI Red Teaming

Spine stage: 26.

### Step L1 — Write the TEVV plan with predeclared thresholds

Action. Define the TEVV plan and predeclare objective release thresholds for functionality, model and RAG quality, groundedness, hallucination, abstention, security, privacy, resilience and business outcomes. Inputs. J2 datasets; J3 results; F3 acceptance criteria; E2 envelope. Depends on. J3 (current measured performance informs achievable thresholds), F3 (acceptance criteria are the source). Why. The spine requires thresholds be objective and predeclared where feasible. Thresholds set after results are observed are not thresholds. Rubric. 3, 4. Outputs (docs/26-tevv/): tevv-plan.md, golden-dataset-spec.md, edge-dataset-spec.md, adversarial-dataset-spec.md, failure-dataset-spec.md, evaluation-metrics.md, release-thresholds.md.

### Step L2 — Execute TEVV

Action. Execute across deterministic and probabilistic behaviour using the J2 datasets unchanged. Evaluate functionality, quality, groundedness, hallucination, abstention, agents where applicable, security, privacy, resilience and business outcomes. Depends on. L1 (thresholds first), J2 (datasets unchanged — modifying them here invalidates both the gate and the Stage Q comparison). Outputs. docs/26-tevv/tevv-results.md. Evidence. → evidence/26-tevv/ Rubric. 3, 4.

### Step L3 — Red-team the system

Action. Red-team prompt injection (using the seeded payloads), data leakage, control bypass, excessive agency and tool abuse. Attempt specifically to reproduce the pre-transformation defects: unauthenticated AI invocation (F-20), role self-assertion (F-17), cross-entity record confusion (F-30/F-31), and unguarded prompt interpolation (F-22). Depends on. K2 (the attack-surface map directs the campaign), L2 (functional baseline first). Why. Attempting to reproduce the exact original defects produces the most persuasive possible security evidence: a documented attack that worked against baseline/v0.1-as-delivered-bytes and fails against repo/v2-validated. This is high-value material for rubric criterion 5. Outputs. docs/26-tevv/red-team-plan.md, red-team-findings.md. Evidence. Attack transcripts, before and after. → evidence/26-tevv/EVD-L-03-* Addresses. F-17, F-20, F-22, F-30, F-31. Rubric. 3, 5.

### Step L4 — Remediate and gate

Action. Remediate findings, record residual TEVV risks, and issue the release gate against the L1 predeclared thresholds. Outputs. docs/26-tevv/remediation-evidence.md, residual-tevv-risks.md, tevv-release-gate.md. Rubric. 3.

### Step L5 — Stage L gate review

### Stage L exit criteria

| # | Criterion | Verification |
| --- | --- | --- |
| L-X1 | Release thresholds were committed before results were produced | Git history timestamps |
| L-X2 | TEVV ran against the unmodified J2 datasets | Dataset checksums match evidence/19-intelligence/ |
| L-X3 | Red-team attempts include reproduction of F-17, F-20, F-22, F-30 against both baseline and transformed builds | EVD-L-03 before/after transcripts |
| L-X4 | Every red-team finding is remediated or accepted with a named risk owner | remediation-evidence.md; residual-tevv-risks.md |
| L-X5 | The release gate decision cites measured values against predeclared thresholds | tevv-release-gate.md |

# STAGE M — Hardening, Resilience, Incident Response & BC/DR

Spine stages: 27, 28, 29.

### Step M1 — Harden and secure the supply chain

Action. Harden identity, RBAC, secrets, network and runtime, infrastructure, dependencies, APIs, CI/CD, build artifacts and supply chain. Generate an SBOM and scan source, dependencies, infrastructure and artifacts. Remove debug behaviour, test secrets, unnecessary ports, excessive privileges and insecure defaults. Replace the stub Terraform with real IaC per the OQ-01 platform decision (F-48). Inputs. H1–H3; F1 deployment architecture; supply-chain/dependency-risk-register.md. Depends on. H3 (secrets), F1/OQ-01 (IaC needs a target platform). Why. F-49: the risk register names “no SBOM” and “no provenance” as targets with no artifact behind them. This step produces them. Rubric. 2, 3. Outputs (docs/27-hardening/): hardening-plan.md, identity-rbac-hardening.md, secrets-hardening.md, runtime-hardening.md, dependency-hardening.md, supply-chain-controls.md, sbom-summary.md, vulnerability-register.md, scan-results.md, vulnerability-disposition.md, production-readiness-checklist.md. Evidence. SBOM file; scan outputs; disposition per vulnerability. → evidence/27-hardening/ Addresses. F-13, F-15, F-48, F-49.

### Step M2 — Design and implement resilience

Action. Define and implement timeouts, retries with backoff, circuit breakers, bulkheads, fallback models and providers, caching, capacity limits, graceful degradation and AI-disabled operation. Prevent retry storms (F-39) and cascading failure. Inputs. C5 retry findings; J5 integration; F3 NFRs; K1 autonomy matrix. Depends on. J5 (the integration layer is where the policies attach), K1 (degraded mode must respect the autonomy boundaries — what the system may still do without AI is a human- control decision, not purely a technical one). Why. Challenge 11’s acceptance standard: the system must define what continues safely when dependencies fail. The data already evidences a retry storm. Rubric. 2. Outputs (docs/28-resilience/): resilience-architecture.md, failure-mode-analysis.md, timeout-retry-policy.md, circuit-breaker-policy.md, fallback-matrix.md, capacity-plan.md, graceful-degradation-design.md, ai-disabled-mode.md.

### Step M3 — Execute failure injection

Action. Execute the five drills already specified in docs/runbooks/failure-injection-drills.md: missing correlation IDs in event streams; AI gateway timeout and core-workflow degradation; duplicate event replay against idempotency; stale master data traced downstream; forced legacy batch partial failure with audit-evidence comparison. Record results and recovery evidence. Inputs. docs/runbooks/failure-injection-drills.md; M2 implementation; H8 correlation. Depends on. M2 (controls must exist to be tested), H8 (the correlation-ID drill is only meaningful once correlation exists — pre-transformation it would merely re-measure F-42). Why. The repository supplies five well-chosen drills; executing exactly those gives direct, traceable coverage of Challenge 11 and tests the specific declared failure modes. Outputs. docs/28-resilience/failure-injection-plan.md, failure-injection-results.md, resilience-readiness.md. Evidence. → evidence/28-resilience/EVD-M-03-drills/ Addresses. F-39, F-41, F-42. Rubric. 2, 3.

### Step M4 — Build the incident playbook and BC/DR, and run a tabletop

Action. Replace the self-declared incomplete incident runbook (F-56) with a severity model, triage, containment, evidence preservation, communications, recovery, RTO/RPO and failover. Cover AI-specific incidents: prompt injection, unsafe action, compromised tool, data leakage, bad retrieval, model/provider failure, cost runaway. Run a tabletop or simulation. Inputs. docs/runbooks/incident-response.md; K2 threat model; M3 drill results. Depends on. M3 (real failure data makes the playbook concrete), K2 (AI incident classes come from the threat model). Why. F-56: the delivered runbook explicitly asks for exactly this content. Rubric. 3. Outputs (docs/29-incident-bcdr/): ai-incident-playbook.md, incident-severity-matrix.md, containment-procedures.md, forensics-evidence-policy.md, communications-plan.md, bc-plan.md, dr-plan.md, rto-rpo.md, failover-procedure.md, recovery-procedure.md, tabletop-scenario.md, tabletop-results.md, incident-readiness.md.

### Step M5 — Stage M gate review

### Stage M exit criteria

| # | Criterion | Verification |
| --- | --- | --- |
| M-X1 | An SBOM exists and every vulnerability has a disposition | sbom-summary.md; vulnerability-disposition.md |
| M-X2 | IaC provisions real infrastructure and emits no credential artifact | main.tf review; plan output |
| M-X3 | Retry ceilings and circuit breakers are implemented and tested | timeout-retry-policy.md; test results |
| M-X4 | AI-disabled mode is specified and demonstrated | ai-disabled-mode.md; drill evidence |
| M-X5 | All five declared drills executed with recorded results | EVD-M-03-drills/ contains five result sets |
| M-X6 | The incident runbook is complete and a tabletop has been run with results | tabletop-results.md |

# STAGE N — Release, Observability, FinOps & Vendor Risk

Spine stages: 30, 31, 32, 33.

### Step N1 — Implement observability and define SLOs

Action. Instrument application, infrastructure, data, retrieval, models and agents. Capture privacy-safe logs, metrics and traces for requests, retrieval, prompt and config versions, model latency, tokens, tool calls, errors and business outcomes — exactly the target list in observability/otel-notes.md. Define SLOs, SLAs, alerts and error budgets. Build dashboards and alerts as code. Inputs. observability/otel-notes.md; F3 observability spec; H8 correlation; C1 KPIs. Depends on. H8 (correlation must exist before traces mean anything), C1 (SLOs should align to the frozen KPI definitions). Why. F-46: no tracing, metrics, SLOs, dashboards or alerts exist today, and /health is a static literal. Rubric. 3. Outputs (docs/31-observability/): observability-architecture.md, logging-spec.md, metrics-spec.md, tracing-spec.md, ai-telemetry-spec.md, agent-telemetry-spec.md, dashboard-catalog.md, alert-catalog.md, slo-sla-definitions.md, error-budget-policy.md, operational-runbook.md, observability-validation.md.

### Step N2 — Demonstrate end-to-end incident reconstruction

Action. Select one business event and reconstruct it completely: actor → request → policy decision → data accessed → model and prompt version → recommendation → human approval → final action → audit record → trace ID. Produce the before/after comparison showing what could not be reconstructed on baseline/v0.1-as-delivered-bytes and what can now. Inputs. N1 instrumentation; H8 audit; C5 correlation baseline (66.4% missing: 983 null + 1,009 empty, 1,992 of 3,000). Depends on. N1 (traces), H8 (audit schema), C5 (the before-state measurement). Why. This is simultaneously the Challenge 8 acceptance standard (explain one business event end to end) and the Challenge 14 acceptance standard (show what happened, who influenced it, and what cannot yet be proven). It is the single most persuasive artifact for rubric criterion 3 and the natural centrepiece of the Stage Q demo. Outputs. docs/25-governance/audit-evidence-index.md; docs/31-observability/incident-reconstruction-example.md. Evidence. Full reconstruction, before and after. → evidence/31-observability/EVD-N-02-reconstruction.json Addresses. F-42, F-43, F-44, F-46. Rubric. 3, 5.

### Step N3 — Plan and execute the release

Action. Define environment promotion, approvals, deployment method, feature flags, canary/phased release, migration, validation, monitoring, go/no-go criteria and rollback triggers. Verify backup and rollback before cutover. Inputs. G2 feature flags; G3 cutover/rollback; M1 hardening; L4 release gate. Depends on. L4 (do not release through an unpassed quality gate), M1 (do not release unhardened). Outputs (docs/30-release/): release-plan.md, environment-promotion-plan.md, deployment-strategy.md, feature-flag-plan.md, cutover-checklist.md, go-no-go-criteria.md, rollback-plan.md, backup-validation.md, release-approvals.md, deployment-evidence.md, release-outcome.md. Rubric. 2.

### Step N4 — Measure actual economics

Action. Measure actual input/output/context/retrieval/tool tokens, model calls, cache hits, retries, latency, throughput, infrastructure cost and human-oversight cost. Calculate unit economics per request, per case, per workflow and per business outcome. Identify token and value leakage. Optimise without violating the L1 quality thresholds. Inputs. A6/E2 envelope; N1 telemetry; C1 KPI baseline; L1 thresholds. Depends on. N1 (measurement requires instrumentation — F-28 means no real token data exists before this), E2 (the baseline to compare against), L1 (optimisation must not breach quality gates). Why. Challenge 12’s acceptance standard: cost must be explained per business outcome, not only as total spend. Rubric. 2. Outputs (docs/32-finops/): production-token-dashboard-spec.md, baseline-vs-actual-token-analysis.md, model-usage-analysis.md, cache-effectiveness.md, cost-per-request.md, cost-per-case.md, cost-per-workflow.md, cost-per-outcome.md, token-leakage-analysis.md, optimization-backlog.md, finops-model.md, tco-model.md, cost-guardrails.md. Addresses. F-28, F-57.

### Step N5 — Assess vendor and concentration risk

Action. Assess model, platform, infrastructure, data and service providers for availability, contractual terms, security and privacy, data usage, regulatory constraints, price risk, portability, concentration, lock-in, substitution and exit feasibility. Inputs. OQ-01 platform; OQ-02 model; M1 SBOM. Depends on. OQ-01, OQ-02 — before those are resolved there are no vendors; the delivered system has none, since local-sim-v1 is an in-process simulator. Why. Stage Q’s two-model comparison is itself portability evidence and should be cited here. Outputs (docs/33-vendor-risk/): vendor-inventory.md, vendor-scorecards.md, third-party-risk-assessment.md, data-processing-dependencies.md, concentration-risk-analysis.md, lock-in-analysis.md, portability-assessment.md, substitution-strategy.md, exit-plan.md, vendor-risk-acceptance.md. Rubric. 3.

### Step N6 — Stage N gate review

### Stage N exit criteria

| # | Criterion | Verification |
| --- | --- | --- |
| N-X1 | Traces, metrics and logs are emitted with correlation IDs; dashboards and alerts exist as code | observability-validation.md; repository paths |
| N-X2 | SLOs are defined with error budgets and owners | slo-sla-definitions.md |
| N-X3 | One business event is reconstructed end to end, with the before-state gap documented | EVD-N-02 |
| N-X4 | Backup and rollback were verified before cutover | backup-validation.md timestamp precedes deployment-evidence.md |
| N-X5 | Cost is reported per business outcome, not only as total spend | cost-per-outcome.md |
| N-X6 | Actual economics are compared against the A6/E2 envelope with variance explained | baseline-vs-actual-token-analysis.md |
| N-X7 | An exit plan exists for every critical vendor | exit-plan.md |

# STAGE O — Outcome Measurement, Value Leakage & Benefits

Spine stages: 34, 35, 36.

### Step O1 — Measure after-intervention KPIs

Action. Measure using the frozen Stage C1 definitions, unchanged. Include successes, failures, exceptions, overrides and adoption. Confirm measurement-window and population comparability before making any claim. Depends on. C1 (frozen definitions — the spine explicitly forbids changing KPI definitions to improve results), N1 (instrumentation produces the data). Outputs (docs/34-after-kpis/): after-intervention-kpi-sheet.md, production-performance-report.md, adoption-metrics.md, exception-metrics.md, human-override-metrics.md, measurement-data-quality.md, kpi-comparability-check.md. Rubric. 1, 4.

### Step O2 — Analyse variance and value leakage

Action. Compare C1 and O1 using the frozen definitions and comparable populations. Quantify improvement, deterioration and deviation. Identify leakage from low adoption, overrides, errors, rework, latency, control friction, AI or infrastructure cost, or workflow displacement. Avoid attributing all change to the intervention where confounders exist — and note that because the KPI baseline rests on proxies (F-57), confounder analysis is unusually important here and its limits must be stated. Depends on. O1, C1. Outputs (docs/35-value-leakage/): before-after-analysis.md, kpi-variance-table.md, benefit-variance.md, value-leakage-analysis.md, confounder-analysis.md, causal-findings.md, adoption-leakage.md, cost-leakage.md, corrective-action-backlog.md. Rubric. 1.

### Step O3 — Model benefits, ROI and NPV

Action. Translate only verified improvements into financial value. Include adoption, productivity, quality, risk, revenue and cost effects, model/token/infrastructure costs and human oversight. Avoid double-counting. Test optimistic, expected and downside scenarios. Depends on. O2 (only verified improvements qualify), N4 (actual cost side). Why. OQ-09: no financial data exists in the delivered artifacts, so every monetary figure is an assumption. The sensitivity and double-counting analyses are what keep this defensible; presenting a single ROI number would not be. Outputs (docs/36-benefits/): benefit-assumptions.md, verified-benefits.md, cost-model.md, roi-model.md, npv-model.md, payback-analysis.md, scenario-analysis.md, sensitivity-analysis.md, double-counting-check.md, benefits-realisation-dashboard-spec.md, benefits-signoff.md. Rubric. 4.

### Step O4 — Stage O gate review

### Stage O exit criteria

| # | Criterion | Verification |
| --- | --- | --- |
| O-X1 | KPI definitions are byte-identical to the C1 frozen set | Automated diff |
| O-X2 | Comparability of measurement window and population is confirmed before any claim | kpi-comparability-check.md |
| O-X3 | Confounders are analysed and improvement is not wholly attributed to the intervention | confounder-analysis.md |
| O-X4 | Every monetary figure traces to a stated assumption or a verified measurement | benefit-assumptions.md; verified-benefits.md |
| O-X5 | A downside scenario is modelled, not only optimistic and expected | scenario-analysis.md |

# STAGE P — Operating Model, Handover, Drift, Scale & Retirement

Spine stages: 37, 38, 39, 40, 41.

### Step P1 — Define the target operating model and RACI

Convert the A5 engagement contract into steady-state ownership for application, data, models, prompts, retrieval, agents, security, incidents, observability, costs, vendors, governance and business outcomes. Define support tiers, change approval, service ownership, escalation and decision rights. Depends on B2 (named owners) and K4 (accountability map). Outputs (docs/37-operating-model/): target-operating-model.md, raci.md, service-ownership-map.md, model-ownership.md, data-ownership.md, agent-tool-ownership.md, security-ownership.md, finops-ownership.md, support-model.md, change-governance.md, decision-rights.md, escalation-model.md, operating-contract-closure.md. Rubric. 3.

### Step P2 — Hand over with operator exercises

Transfer architecture, code, configuration, prompts, model settings, data pipelines, operational procedures, security, governance and runbooks. Confirm by practical exercise that the receiving team can deploy, observe, diagnose, roll back and recover independently. Depends on M4 (runbooks), N1 (observability), P1 (owners). Why: a handover asserted but not demonstrated is the most common post-engagement failure, and the exercise results are evidence. Outputs (docs/38-handover/): handover-index.md, knowledge-transfer-plan.md, architecture-handover.md, engineering-handover.md, ai-rag-agent-handover.md, security-handover.md, operations-handover.md, operator-exercises.md, operator-exercise-results.md, open-handover-items.md, handover-acceptance-signoff.md. Rubric. 3, 5.

### Step P3 — Establish drift and continuous evaluation

Define continuous evaluation across data, knowledge, retrieval, prompts, models, agents, application quality, adoption, reliability, latency and cost. Define thresholds triggering investigation or controlled change. Do not permit untracked prompt or model changes in production. Depends on J1 (registry), L1 (thresholds), N1 (telemetry). Outputs (docs/39-continuous-improvement/): drift-framework.md, data-drift-metrics.md, knowledge-drift-metrics.md, retrieval-drift-metrics.md, prompt-model-drift-metrics.md, agent-drift-metrics.md, evaluation-cadence.md, change-trigger-thresholds.md, continuous-evaluation-plan.md, controlled-change-process.md, improvement-backlog.md. Rubric. 3.

### Step P4 — Define scale and the 90-day roadmap

Identify only capabilities, components, prompts, controls, contracts, evaluation assets and patterns with demonstrated evidence for reuse. Assess adjacent use cases. Prevent copying first-use-case assumptions or debt. Depends on O2 (evidence of what worked), H11 (the remaining-debt register names what must not be propagated). Outputs (docs/40-scale/): reusable-components.md, pattern-catalog.md, accelerator-pack.md, adjacent-use-case-inventory.md, reuse-readiness-assessment.md, scale-risk-assessment.md, scale-out-backlog.md, 90-day-roadmap.md, scale-governance.md. Rubric. 2.

### Step P5 — Define retirement criteria

Define safe retirement for models, prompts, indexes, APIs, agents, applications, databases, infrastructure and vendors — including the legacy paths retired under G2. Address retention, legal hold, archival, dependency removal, access and key revocation, migration, contracts and audit evidence. Depends on G2 (coexistence retirement triggers), K4 (retention policy). Outputs (docs/41-retirement/): retirement-criteria.md, dependency-clearance.md, data-retention-plan.md, archive-plan.md, legal-hold-check.md, access-revocation-plan.md, secret-key-revocation.md, vendor-termination-plan.md, decommission-checklist.md, retirement-evidence.md. Rubric. 3.

### Step P6 — Stage P gate review

### Stage P exit criteria

| # | Criterion | Verification |
| --- | --- | --- |
| P-X1 | Every asset in the RACI has a named owner, or an explicitly accepted unresolved gap | raci.md |
| P-X2 | The receiving team demonstrated deploy, observe, diagnose, rollback and recover | operator-exercise-results.md |
| P-X3 | Untracked prompt or model change in production is technically prevented, not merely prohibited | controlled-change-process.md + enforcement mechanism |
| P-X4 | Reusable assets carry evidence of fitness; none inherits registered debt | reuse-readiness-assessment.md vs remaining-debt-register.md |
| P-X5 | Key and secret revocation covers every credential found in Step H3, including in history | secret-key-revocation.md |

# STAGE Q — Model Portability Validation & Demonstration

Source of requirement: Challenge Guide page 6.

### Step Q1 — Regenerate the application from the semantic layer using a second model

Action. Using only the semantic-layer/ artifacts, the Implementation PRD and the Stage F specs — and not the Model A implementation — regenerate the application (or the agreed representative subset) with a second model (OQ-02). Record the generation prompts, the model and version, and the full output. Inputs. D1–D5 semantic layer; I1 PRD; F3 specs; J1 prompt registry. Depends on. D6 (the layer must have passed its gate and must contain no model-specific content, or the comparison tests the layer’s bias rather than the models), I1, F3 (the specification inputs). Why. This is the explicit Challenge Guide requirement Test Semantic Layer with new model. It is also the strongest available evidence for the Stage N5 portability assessment and for lock-in risk: a semantic layer that reproduces the system under a different model is a demonstrated abstraction, not a claimed one. Outputs. docs/40-scale/semantic-layer-portability-test.md; the Model B build. Evidence. Generation transcripts; the Model B artifact. → evidence/40-scale/EVD-Q-01-* Rubric. 2, 4.

### Step Q2 — Compare and contrast both applications

Action. Compare Model A and Model B builds across functional completeness, specification conformance, semantic-layer fidelity, code quality, security control implementation, test pass rate against the unchanged J2/L1 datasets and thresholds, latency, token cost and divergence from the Implementation PRD. State which differences are model-attributable and which reveal ambiguity in the semantic layer or the specs — and feed the latter back as corrective actions. Depends on. Q1, L2 (both builds must be evaluated against identical predeclared thresholds, or the comparison is not a measurement). Why. The comparison’s most valuable output is not which model won: it is the list of specification ambiguities that only became visible when a second model interpreted them. Outputs. docs/40-scale/model-comparison.md; docs/39-continuous-improvement/ corrective actions. Evidence. Side-by-side scorecard. → evidence/40-scale/EVD-Q-02-comparison.csv Rubric. 2, 4, 5.

### Step Q3 — Prepare and rehearse the demonstration

Action. Build the demo script around the strongest evidence rather than around features: (1) the Step C2 quick-start failing on the as-delivered baseline, then succeeding; (2) the Step L3 red-team attack succeeding against baseline/v0.1-as-delivered-bytes and failing against repo/v2-validated; (3) the Step N2 end-to-end reconstruction, before and after; (4) the Step M3 AI-disabled degraded-mode drill; (5) the Step Q2 model comparison; (6) the Step N4 cost-per-outcome figure. Rehearse. Prepare answers for the predictable challenges: what did you not fix and why; what can you still not prove; what would you do with another two weeks. Resolve OQ-16 (demo environment) and OQ-17 (time budget). Depends on. C2, L3, N2, M3, Q2, N4 — each is a demo beat and must exist first. Why. Rubric criterion 5 (10 marks) scores clarity of storytelling, demo quality and the ability to explain trade-offs and limitations. Limitations stated voluntarily score better than limitations discovered by an evaluator. Outputs. docs/42-executive/demo-day-script.md; elevator-pitch.md. Evidence. Recorded rehearsal. → evidence/42-executive/EVD-Q-03-demo-rehearsal Rubric. 5.

### Step Q4 — Stage Q gate review

### Stage Q exit criteria

| # | Criterion | Verification |
| --- | --- | --- |
| Q-X1 | The Model B build was produced from the semantic layer and specs only, without reference to the Model A implementation | Generation transcripts |
| Q-X2 | Both builds were evaluated against identical unchanged datasets and predeclared thresholds | Dataset checksums; threshold file SHA |
| Q-X3 | Differences are classified model-attributable or specification-ambiguity | model-comparison.md |
| Q-X4 | Specification ambiguities revealed by the comparison are logged as corrective actions | improvement-backlog.md |
| Q-X5 | The demo has been rehearsed end to end within the agreed time budget | Rehearsal recording |

# STAGE R — Executive Defence, Final As-Built PRD & Production Evidence Pack

Spine stages: 42, FINAL; Challenge Guide challenges 15 and 16.

### Step R1 — Make the production readiness decision

Action. Evaluate readiness on tests, controls, evidence, open risks, ownership and operational maturity. Produce the readiness checklist, residual risk register, risk-owner table and deferred-work list. Issue an explicit go / no-go. State plainly what is ready, what is not, and what risk is accepted and by whom. Inputs. All stage gates; H11 remaining debt; L4 residual TEVV risks; K2 residual security risks; M5, N6, O4, P6, Q4. Depends on. All preceding gates — a readiness decision that is not an aggregation of gate outcomes is an opinion. Why. Challenge 15’s acceptance standard is exactly this tripartite statement. A CONDITIONAL GO with named accepted risks will score better than an unqualified GO that a reviewer can falsify from the evidence pack. Outputs. docs/42-executive/production-readiness-decision.md; docs/42-executive/residual-risks.md; risk-owner table. Rubric. 1, 3, 5.

### Step R2 — Assemble the Production Evidence Pack

Action. Populate the delivered PRODUCTION_EVIDENCE_PACK_TEMPLATE.md — all fifteen sections — from the evidence/ tree. Every section cites specific evidence files by path and SHA-256. Verify every MANIFEST.md is complete and every hash resolves. Inputs. PRODUCTION_EVIDENCE_PACK_TEMPLATE.md; the complete evidence/ tree; F4 traceability. Depends on. R1 (the pack carries the readiness decision), F4 (the traceability matrices are the pack’s index), and every evidence-producing step. Why. Challenge 16’s acceptance standard: a reviewer can verify the transformation without relying on verbal explanation. Using the repository’s own template rather than a new structure demonstrates that the delivered artifacts were read and honoured. Outputs. docs/42-executive/production-evidence-pack.md (completed from the template). Evidence. Hash-verified manifest covering the whole tree. → evidence/EVIDENCE-INDEX.md Rubric. 1, 3, 5.

### Step R3 — Write the executive defence

Action. Produce the evidence-backed executive narrative: original problem and baseline, validated root causes, intervention choice, why AI was or was not appropriate, architecture and ADRs, brownfield transformation, intelligence engineering, control framework, TEVV evidence, production outcomes, economics, realised benefits, failures, trade-offs, remaining risks and next steps. Every material claim must map to lifecycle evidence. Depends on. R1, R2 (the narrative is a reading of the pack, not a parallel account). Why. Rubric criteria 1 and 5. Including failures is not modesty — it is what makes the successes credible under questioning. Outputs (docs/42-executive/): executive-narrative.md, problem-to-value-story.md, architecture-defence.md, ai-decision-defence.md, risk-control-summary.md, tevv-summary.md, production-outcomes.md, economic-value-summary.md, lessons-learned.md, residual-risks.md, next-step-recommendations.md, executive-evidence-index.md. Rubric. 1, 5.

### Step R4 — Produce the Final As-Built PRD

Action. Create the authoritative baseline of what was actually delivered, validated, released and accepted. Reconcile the E3 Initial PRD, the I1 Implementation PRD, specs, ADRs, implementation, configuration, TEVV evidence, data architecture, AI behaviour, integrations, HITL boundaries, security and privacy controls, governance obligations, SLO commitments, operating model, actual economics, production KPIs, benefits, residual risks and accepted limitations. Classify every original requirement as Delivered / Changed / Deferred / Rejected / Superseded with rationale and evidence. Do not copy earlier PRDs unchanged. Depends on. E3, I1 (the two prior PRDs being reconciled), R1–R3 (outcomes and decisions), F4 (traceability). Why. This is the authoritative baseline for operations, audit, onboarding, support and future change. The disposition matrix is also the cleanest possible answer to a CTO asking what happened to any specific requirement. Outputs (docs/final-prd/): final-as-built-prd.md, requirement-disposition-matrix.md, final-capability-map.md, as-built-architecture.md, final-api-interface-baseline.md, final-data-knowledge-baseline.md, final-ai-agent-baseline.md, final-security-governance-baseline.md, final-nfr-baseline.md, final-acceptance-evidence-map.md, implemented-vs-deferred.md, known-limitations.md, residual-risk-register.md, production-kpi-baseline.md, final-economics-baseline.md, final-operating-boundaries.md, final-ownership-map.md, approved-roadmap.md, final-product-baseline-signoff.md. Rubric. 4.

### Step R5 — Final gate and submission

Action. Verify every stage gate is closed, every open question in Document 04 is resolved or formally accepted with an owner, and every rubric criterion has mapped evidence per Document 03. Tag the final state. Submit. Outputs. docs/42-executive/final-gate.md; tag release/v1-production-candidate.

### Stage R exit criteria

| # | Criterion | Verification |
| --- | --- | --- |
| R-X1 | The readiness decision states what is ready, what is not, and what risk is accepted and by whom | production-readiness-decision.md |
| R-X2 | All fifteen sections of the delivered evidence-pack template are populated with cited evidence | Section-by-section review |
| R-X3 | Every cited evidence file exists and its SHA-256 matches the manifest | Automated hash verification across evidence/ |
| R-X4 | Every material claim in the executive narrative maps to a lifecycle evidence artifact | executive-evidence-index.md; reviewer sample |
| R-X5 | The narrative includes failures and trade-offs, not only successes | lessons-learned.md |
| R-X6 | Every original requirement is classified Delivered / Changed / Deferred / Rejected / Superseded with evidence | requirement-disposition-matrix.md; no unclassified rows |
| R-X7 | Every one of the 57 findings has a disposition: fixed (with evidence), deferred (with owner and date), or accepted (with approver) | EVD-F-04 finding-coverage matrix, final revision |
| R-X8 | Every rubric criterion has mapped evidence, and criteria that cannot be satisfied are stated explicitly | Document 03 coverage matrix |
| R-X9 | Every Document 04 open question is resolved or formally accepted | Document 04, final revision |

## Appendix A — Stage dependency summary

A ─→ B ─→ C ─→ D ─→ E ─→ F ─→ G ─┬─→ H ─→ I ─→ J ─┬─→ K ─→ L ─→ M ─→ N ─→ O ─→ P ─┐
     (read-only through G)        │                │                                │
                        G4 authorisation gate      └─────────────→ Q ←──────────────┤
                        (first write permitted)         (needs D, I, F, J, L)       │
                                                                     └──→ R ←───────┘

The three ordering constraints that must not be relaxed:

- C8 before H — characterization tests must pin current behaviour before any change, otherwise Step H10 cannot distinguish an approved behaviour change from a regression, and the Challenge 2 and 15 acceptance standards fail.

- H4 and H5 before H8 — identity and record-resolution must be correct before audit instrumentation, otherwise the system produces a complete, trustworthy-looking audit trail of the wrong actor acting on the wrong record.

- D before Q — the semantic layer must be gated and model-neutral before the second-model regeneration, otherwise the comparison measures the layer’s embedded bias rather than model portability.