Table of Contents

# Brownfield → Production-Grade Transformation Runbook

## Document 01 — As-Is Baseline Assessment & Findings Register

| Field | Value |
| --- | --- |
| Stage | Runbook preparation (pre-execution) |
| Document | 01 — As-Is Baseline Assessment & Findings Register |
| Version | v1.0 |
| Date | 2026-10-08 |
| Author / Agent | AI-FDE Transformation Team — Delta-Team |
| Status | Draft for CTO review |
| Method | Static read of every file in the delivered repository; read-only statistical profiling of all seven datasets executed 2026-10-08. No repository file was created, modified or executed. |
| Evidence classification | Every finding below is a Verified Fact unless explicitly labelled Inference, Assumption or Unknown. |

## 1. Why this document exists

A runbook whose steps are not traceable to observed defects is a template, not a plan. Every step in Document 02 cites one or more finding IDs from this register. If an executing engineer cannot reproduce a finding, the step that depends on it should be challenged before it is executed.

## 2. System under assessment

Repository: 07-logistics-shipment-fleet-routing-ops Declared centre of gravity (README.md, docs/architecture/current-state.md): Distributed workflows + real-time data + failure engineering + cost.

Three coexisting engineering generations (docs/architecture/current-state.md):

| Generation | Location | Observed state |
| --- | --- | --- |
| Legacy batch / file scripts | legacy/, etl/ | Hardcoded shared DB credential; no quarantine; no idempotency |
| Modernising services | apps/api/ | FastAPI; header-based authorisation; file-based audit |
| New AI capability | apps/api/services/ai_gateway.py | Unguarded, unvalidated, unauthenticated, simulated |
| Operator portal | apps/web/ | Two TypeScript classes; no framework present despite README claim |

Declared business flows (docs/domain-specific-spec.md): booking→pickup; hub scan→route assignment; carrier booking saga; exception investigation→delivery evidence.

Declared personas: dispatcher, warehouse_ops, fleet_manager, driver, customs_agent, customer_support, carrier_partner, ai_agent.

Declared AI capabilities (docs/architecture/current-state.md): ETA Prediction, Route Optimization, Exception Copilot. Inference: none of these three is implemented. The only AI code path is a generic record summariser. The gap between declared and implemented AI capability is itself a finding (F-29).

Data estate (data/manifest.json, verified by profiling): six CSV datasets at 354 rows each (2,124 rows total) plus events.jsonl at 3,000 events.

## 3. Severity scale

| Severity | Definition |
| --- | --- |
| S1 — Critical | Would cause unauthorised access, unsafe automated action, data loss or an undefendable audit position if deployed as-is |
| S2 — High | Materially blocks a rubric criterion or a Delivery Spine completion gate |
| S3 — Medium | Creates maintenance, reproducibility or review friction; defensible to defer with an owner |
| S4 — Low | Hygiene; should be fixed opportunistically |

## 4. Findings register

### 4.1 Repository & engineering hygiene

| ID | Finding | Evidence | Sev | Rubric |
| --- | --- | --- | --- | --- |
| F-01 | The repository is not under version control. git rev-parse --is-inside-work-tree returns "fatal: not a git repository". There is no .gitignore, LICENSE, CODEOWNERS or SECURITY.md. | Repository root listing; git probe 2026-10-08 | S1 | 1, 3 |
| F-02 | The documented test command cannot run. tests/test_api_contract.py imports fastapi.testclient, which requires httpx. httpx is absent from requirements.txt. A clean pip install -r requirements.txt && pytest -q — the exact sequence in both README.md and .github/workflows/ci.yml — fails at collection. | requirements.txt; tests/test_api_contract.py:1; import httpx → ModuleNotFoundError | S2 | 1, 4 |
| F-03 | The documented run command is wrong. README.md says uvicorn apps/api.main:app; the module path separator must be a dot (apps.api.main:app). | README.md Quick Start | S3 | 1 |
| F-04 | No dependency lockfile for either stack. requirements.txt pins versions but there is no hash-pinned lock; apps/web/package.json declares empty dependencies and ships no lockfile. | requirements.txt; apps/web/package.json | S2 | 2 |
| F-05 | Documentation claims a portal that does not exist. README.md describes an Angular portal "with components, services, route definitions, forms, and Playwright tests". apps/web/ contains two plain TypeScript classes. There is no angular.json, no main.ts, no index.html, and angular appears nowhere except in README.md. | README.md; apps/web/ tree; repository-wide grep for angular | S2 | 1, 4 |
| F-06 | The frontend lint gate is "lint": "echo scaffold" — a no-op that reports success. | apps/web/package.json | S3 | 2 |
| F-07 | No containerisation or environment definition: no Dockerfile, no compose file, no devcontainer. Reproducibility depends on an undocumented local Python installation. | Repository root listing | S2 | 2 |
| F-08 | No change-control surface: no CONTRIBUTING.md, no PR template, no CODEOWNERS, no branch-protection evidence. | Repository root listing | S2 | 3 |

### 4.2 Secrets, configuration & cryptography

| ID | Finding | Evidence | Sev | Rubric |
| --- | --- | --- | --- | --- |
| F-09 | A database password is hardcoded in source. SHARED_DB_PASSWORD = "Welcome123" sits as a module-level constant in a file that is executable as __main__. | legacy/reconcile_legacy.py:6 | S1 | 3 |
| F-10 | .env.example ships a complete DSN with embedded credentials: postgresql://app_shared:Welcome123@localhost:5432/workshop — the same credential as F-09, confirming a shared privileged service account across generations. | .env.example:1 | S1 | 3 |
| F-11 | .env.example ships AI_GATEWAY_KEY=sk-workshop-hardcoded-example — a key-shaped literal in a committed file, teaching the pattern it should prevent. | .env.example:2 | S2 | 3 |
| F-12 | .env.example ships OT_VENDOR_TOKEN=replace-me-but-currently-shared — the comment itself documents an active shared-vendor-token practice. | .env.example:4 | S1 | 3 |
| F-13 | .env.example sets LOG_LEVEL=DEBUG as the default, meaning verbose logging of operational payloads is the out-of-the-box behaviour — material given the declared location_data_overexposure concern. | .env.example:5; security/threat-model.md | S2 | 3 |
| F-14 | No secret detection anywhere: no scanner in CI, no pre-commit hooks, no rotation policy. Combined with F-01 (no .gitignore), a real .env file is committable. | .github/workflows/ci.yml; repository root | S1 | 3 |
| F-15 | The IaC emits a credential artifact. infra/terraform/main.tf writes shared_user=app_shared into generated-env.txt on the local filesystem. | infra/terraform/main.tf | S2 | 3 |
| F-16 | No encryption posture exists: no TLS configuration, no at-rest statement, no key management, no field-level handling for location data despite location_data_overexposure being a declared brownfield concern. | security/threat-model.md; repository-wide | S2 | 3 |

### 4.3 Identity, authorisation & policy

| ID | Finding | Evidence | Sev | Rubric |
| --- | --- | --- | --- | --- |
| F-17 | Authorisation is a client-supplied HTTP header. x_user_role: str = Header(default="operator") — there is no authentication at all; a caller self-asserts their role, and when the header is omitted the system defaults them to operator, which is on the allow-list. | apps/api/main.py:9-10 | S1 | 3 |
| F-18 | The role check is a flat five-element allow-list with no resource, tenant, facility, purpose or risk scoping. The repository's own comment concedes this: "role check is broad and facility/tenant context is ignored". | apps/api/main.py:11-12 | S1 | 3 |
| F-19 | The allow-list contains a persona from another domain. clinician is in the permitted-roles list but is not one of the eight personas in docs/domain-specific-spec.md. This is unreviewed copy-paste sitting in the authorisation decision path. | apps/api/main.py:12; docs/domain-specific-spec.md | S1 | 1, 3 |
| F-20 | The AI endpoint has no authorisation check whatsoever. POST /ai/summarize/{record_id} loads the record and invokes the model with no role test — it is strictly less protected than the read endpoint whose data it consumes. | apps/api/main.py:19-24 | S1 | 3 |
| F-21 | policy/opa/access.rego is role-only (admin → all, operator → read). It has no resource, purpose, scope or risk input; it has no tests; and it is not referenced by any application code — the policy engine is decorative. | policy/opa/access.rego; repository-wide grep | S1 | 3 |

### 4.4 AI trust boundary & governance

| ID | Finding | Evidence | Sev | Rubric |
| --- | --- | --- | --- | --- |
| F-22 | Prompt injection surface. The entire untrusted record is interpolated into the prompt: PROMPT_TEMPLATE.format(record=record). data/README.md confirms the datasets deliberately contain "untrusted text payloads suitable for prompt-injection testing". | apps/api/services/ai_gateway.py:5,9; data/README.md | S1 | 3 |
| F-23 | Using str.format() on attacker-influenceable content is additionally a format-string injection surface: brace sequences present in the data are evaluated by the formatter rather than treated as literal text. | apps/api/services/ai_gateway.py:9 | S2 | 3 |
| F-24 | The system self-reports that no guardrail exists: the response literal is "guardrail_status": "not_enforced". | apps/api/services/ai_gateway.py:18 | S1 | 3 |
| F-25 | No output schema validation. The response is a hand-constructed dict; no Pydantic model, no JSON Schema, no refusal/abstention path, no unsafe-output handling. | apps/api/services/ai_gateway.py:11-19 | S1 | 3 |
| F-26 | No human approval gate. "recommendation": "Review and approve before action" is advisory prose returned in a payload; nothing in the system enforces a state transition requiring approval. The Challenge Guide's acceptance standard — "AI recommendations must not silently become operational decisions" — is not met. | apps/api/services/ai_gateway.py:16 | S1 | 3 |
| F-27 | Model provenance is a module constant (MODEL_VERSION = "local-sim-v1"). There is no prompt registry, no prompt version, no configuration hash, no input hash, no retrieval provenance. | apps/api/services/ai_gateway.py:3 | S1 | 3 |
| F-28 | Token accounting is fabricated: token_estimate = len(prompt.split()) * 2. No cost attribution, no per-request budget, no ceiling, no linkage to a business outcome. | apps/api/services/ai_gateway.py:10 | S2 | 2, 3 |
| F-29 | The AI output is not derived from the record's meaning. "summary": "Synthetic summary for " + str(next(iter(record.values()), "unknown")) returns the first column value of the row. Separately, the three AI capabilities declared in docs/architecture/current-state.md (ETA Prediction, Route Optimization, Exception Copilot) have no implementation anywhere in the repository. Any present claim about AI quality is unsupportable. | apps/api/services/ai_gateway.py:14; docs/architecture/current-state.md | S1 | 1, 4 |

### 4.5 Data quality, identity & semantics

All quantitative findings in this section were produced by read-only profiling on 2026-10-08 and are reproducible by Step C5.

| ID | Finding | Evidence | Sev | Rubric |
| --- | --- | --- | --- | --- |
| F-30 | Cross-entity primary-key collision. The identifier REC-0001 is simultaneously the first-row primary key of all six datasets — it is a shipment_id, an event_id, a vehicle_id, a route_id, a booking_id and an ai_call_id. | Profiling 2026-10-08, first-row PK per file | S1 | 1, 2 |
| F-31 | Record lookup scans every column, not the key. load_record tests if record_id in row.values() — a value-membership scan across all columns. An identifier can therefore match on a non-key field. Combined with F-30, record identity is non-deterministic. | apps/api/services/domain_service.py:11-13 | S1 | 2 |
| F-32 | A missed lookup silently returns the wrong record. load_record falls through to return rows[0]. The repository's own comment calls this out: "silently returns first row, masking data defects". tests/test_characterization.py then asserts this behaviour is acceptable. | apps/api/services/domain_service.py:15-16; tests/test_characterization.py | S1 | 1, 2 |
| F-33 | Three duplicate business keys in every dataset, at a consistent *-00004, *-00013, *-00019 pattern (e.g. SHI-00004, EVE-00013, BOO-00019). | Profiling 2026-10-08 | S2 | 1 |
| F-34 | One fully-blank mandatory row in every dataset — every non-key column empty (10 blank columns in shipments.csv, 9 in tracking_events.csv, 8 in vehicles.csv and routes.csv, 7 in carrier_bookings.csv, 8 in ai_invocations.csv). | Profiling 2026-10-08 | S2 | 1 |
| F-35 | One impossible timestamp per timestamped dataset: 1900-01-01T00:00:00 in shipments.promised_at, tracking_events.event_time and carrier_bookings.created_at. | Profiling 2026-10-08 | S2 | 1 |
| F-36 | tracking_events.confidence spans 0.001–1.42. One value lies outside the valid [0, 1] domain — a confidence score above certainty, consumed downstream with no bounds check. | Profiling 2026-10-08 | S2 | 1, 2 |
| F-37 | No semantic layer: categorical columns are polluted with workflow-status vocabulary. shipments.service_tier takes the value not_enforced; ai_invocations.model takes approved; tracking_events.timezone takes rejected, legacy, pending; routes.weather_risk takes internal. Fourteen status-like tokens appear interchangeably across unrelated columns. No enum domain, no status taxonomy and no glossary exist anywhere in the repository. | Profiling 2026-10-08; absence of semantic-layer/ | S1 | 1, 2 |
| F-38 | Referential integrity is unenforced. One tracking_events row and one carrier_bookings row reference a shipment_id that does not exist in shipments.csv. Three shipments carry duplicate carrier bookings — the duplicate_carrier_booking saga defect named in docs/architecture/known-gaps.md, present and uncontrolled. | Profiling 2026-10-08; docs/architecture/known-gaps.md | S2 | 1, 2 |
| F-39 | A retry storm is already visible in the data. carrier_bookings.retry_count ranges from 51 to 4,995. There is no retry ceiling, no backoff, no circuit breaker and no idempotency key anywhere in the codebase. | Profiling 2026-10-08; repository-wide | S1 | 2 |
| F-40 | ETL counts defects and discards them. run_daily_batch.py increments bad then continues. No quarantine, no dead-letter, no threshold, no non-zero exit code. Its own comment admits: "malformed records counted but not quarantined". | etl/run_daily_batch.py:14-18 | S2 | 2 |
| F-41 | The ETL has no run identifier, watermark or idempotency key. Re-execution reprocesses the full dataset with no way to distinguish runs in any downstream evidence. | etl/run_daily_batch.py | S2 | 2 |

### 4.6 Observability, audit & traceability

| ID | Finding | Evidence | Sev | Rubric |
| --- | --- | --- | --- | --- |
| F-42 | Two-thirds of the event stream cannot be correlated. 1,992 of 3,000 events in events.jsonl (66.4%) have correlation_id: null. End-to-end reconstruction of a business event — the Challenge 8 acceptance standard — is impossible for the majority of traffic. | Profiling 2026-10-08 | S1 | 1, 3 |
| F-43 | The audit event records only ts, action and details. No actor, no correlation ID, no tenant, no model or prompt version, no policy decision, no approval ID. observability/otel-notes.md independently confirms this list of omissions. | apps/api/services/audit.py:8-12; observability/otel-notes.md | S1 | 3 |
| F-44 | The audit sink is a local file written by the application itself — <repo>/logs/audit.log, appended in-process. It is tamperable by the audited process, non-durable, never shipped, has no retention classification, and (per F-01, no .gitignore) is committable into source control. | apps/api/services/audit.py:6,11-13 | S1 | 3 |
| F-45 | datetime.utcnow() yields a naive timestamp with no timezone marker. Correlating it against tracking_events.timezone — itself polluted (F-37) — is unsafe, and timezone_mismatch is a declared brownfield concern. | apps/api/services/audit.py:10; docs/architecture/known-gaps.md | S2 | 3 |
| F-46 | No tracing, no metrics, no SLOs, no dashboards-as-code, no alerting, no error budget. /health is the only operational signal and it returns a static literal — it checks no dependency, so it will report ok while the data layer is unavailable. | apps/api/main.py:6-8; observability/otel-notes.md | S1 | 3 |

### 4.7 Delivery, supply chain, infrastructure & contracts

| ID | Finding | Evidence | Sev | Rubric |
| --- | --- | --- | --- | --- |
| F-47 | CI executes commands but produces no evidence. The pipeline runs pip install then pytest -q. There is no lint, no type check, no coverage, no SAST, no dependency scan, no secret scan, no SBOM, no artifact publication and no evidence retention. Per F-02 it also fails. The Challenge 7 acceptance standard — "the pipeline must generate evidence, not only execute commands" — is not met. | .github/workflows/ci.yml | S2 | 2, 3 |
| F-48 | The Terraform is a local_file resource with no provider, no backend, no state management and no infrastructure. The Challenge 5 acceptance standard — "a new team can reproduce the intended local environment" — is not met. | infra/terraform/main.tf | S2 | 2 |
| F-49 | supply-chain/dependency-risk-register.md correctly names "no SBOM" and "no provenance" as targets, but no SBOM, checksum manifest or provenance attestation exists. The register is aspiration without artifact. | supply-chain/dependency-risk-register.md | S2 | 2, 3 |
| F-50 | The API contract omits both business endpoints. data/contracts/openapi-fragment.yaml documents only GET /health. /records/{record_id} and /ai/summarize/{record_id} are absent, so contract testing cannot detect drift in the two paths that carry risk. | data/contracts/openapi-fragment.yaml; apps/api/main.py | S2 | 2, 4 |
| F-51 | The characterization test characterises nothing. test_characterization.py asserts only isinstance(row, dict) and truthiness — it passes when the wrong record is returned, which is precisely the behaviour it purports to pin. | tests/test_characterization.py | S2 | 1 |
| F-52 | tests/playwright/operations.spec.ts asserts that body is visible against an application that does not exist (F-05). It is a test engineered to pass without proving anything. | tests/playwright/operations.spec.ts; apps/web/ | S2 | 4 |
| F-53 | A known architectural divergence is documented and unmanaged. ADR-0001 is marked "Accepted, but never revisited", with the recorded consequence that "business rules and audit behavior now differ across code paths". No reconciliation, no owner, no review date. | docs/ADR/0001-partial-modernization.md | S2 | 1, 2 |
| F-54 | Data remediation will break the repository's own contract test. scripts/sanity_check.py hard-asserts exactly 354 rows per CSV and exactly 3,000 JSONL events against data/manifest.json, exiting non-zero on mismatch. Quarantining the blank or duplicate rows found in F-33/F-34 therefore fails make smoke. Remediation must occur in a derived layer, or the manifest and its contract must be versioned deliberately (see OQ-14). | scripts/sanity_check.py:24-33; data/manifest.json | S2 | 1, 2 |
| F-55 | scripts/sanity_check.py hard-requires the paths docs/transformation-roadmap.md, docs/domain-specific-spec.md, PRODUCTION_EVIDENCE_PACK_TEMPLATE.md and apps/api/main.py. Any Stage H restructuring must preserve or deliberately update these, or the smoke gate breaks. | scripts/sanity_check.py:6-13 | S3 | 2 |
| F-56 | The incident runbook declares itself "intentionally incomplete". There is no severity model, no triage procedure, no rollback or degraded-mode procedure, no communications template and no evidence-capture step. | docs/runbooks/incident-response.md | S2 | 3 |
| F-57 | No business KPI data exists. There is no cycle time, cost per shipment, exception rate, on-time rate, rework rate or adoption figure anywhere in the repository. Delivery Spine Stage 4 requires a frozen before-state KPI baseline; it can only be constructed from proxies derived from events.jsonl (latency_ms, cost_units, severity) and from ai_invocations.token_count. These must be declared as proxies with their limitations stated, never presented as business measurements. | Repository-wide; data/synthetic/events.jsonl | S2 | 1, 4 |

## 5. Severity distribution

| Severity | Count | Finding IDs |
| --- | --- | --- |
| S1 — Critical | 25 | F-01, F-09, F-10, F-12, F-14, F-17, F-18, F-19, F-20, F-21, F-22, F-24, F-25, F-26, F-27, F-29, F-30, F-31, F-32, F-37, F-39, F-42, F-43, F-44, F-46 |
| S2 — High | 29 | F-02, F-04, F-05, F-07, F-08, F-11, F-13, F-15, F-16, F-23, F-28, F-33, F-34, F-35, F-36, F-38, F-40, F-41, F-45, F-47, F-48, F-49, F-50, F-51, F-52, F-53, F-54, F-56, F-57 |
| S3 — Medium | 3 | F-03, F-06, F-55 |
|  | 57 |  |

Nearly half the register is critical, and the critical findings cluster: five in identity and authorisation, eight in AI governance, four in audit and observability. These are not independent defects to be triaged individually — they are three broken subsystems, which is why the runbook sequences them as subsystems (Steps H4, H7, H8) rather than as a finding list.

## 6. The three findings that most shape the runbook

6.1 — Nothing is provable yet (F-01, F-42, F-43, F-44, F-47). The system's deficiency is not primarily code quality; it is that the repository has no version control, no correlation across two-thirds of its events, an audit record without an actor, a tamperable local audit sink, and a pipeline that produces no evidence. Four of the five rubric criteria are scored on demonstrable proof. Evidence infrastructure is therefore not a late-stage activity in this runbook — it is Stage A.

6.2 — Identity is broken at three layers simultaneously (F-17/F-19/F-20, F-30/F-31/F-32). Who is calling is a self-asserted header that defaults to a permitted role and includes a persona from an unrelated domain. What is being acted upon is resolved by scanning every column for a value that collides across all six entity types, and silently returns the first row on miss. These compound: an unauthenticated caller can obtain a record they did not ask for, and the audit log will record neither who they were nor which record it actually was.

6.3 — The AI boundary is open in both directions (F-22, F-24, F-25, F-26, F-20). Untrusted record content flows into the prompt with no sanitisation; model output flows back with no schema validation, no guardrail (self-declared not_enforced), no approval gate and no authorisation on the endpoint. The Challenge Guide's standard — AI recommendations must not silently become operational decisions — is currently violated by construction, and the data deliberately contains injection payloads with which to prove it.

## 7. What is genuinely sound and must be preserved

A credible transformation preserves working behaviour. The following are assets, not debt, and Stage H must not discard them:

| Asset | Why it matters |
| --- | --- |
| scripts/sanity_check.py | A real, executable repository contract with a non-zero exit code. It is the only automated gate in the repository that asserts something true. Extend it; do not delete it. |
| data/manifest.json + data/quality_issues.json | Declared expected row counts and seeded defect classes — a usable oracle for data-quality regression testing. |
| docs/domain-specific-spec.md | A complete, coherent domain model (six entities with named fields, eight personas, four business flows). This is the correct seed for the Stage D semantic layer. |
| docs/architecture/known-gaps.md, security/threat-model.md | Six named brownfield defect classes. These are the starting backlog for Stage K threat modelling and Stage L red teaming. |
| docs/runbooks/failure-injection-drills.md | Five concrete, well-chosen failure scenarios. These map directly onto the Stage M failure-injection plan. |
| observability/otel-notes.md | An accurate self-assessment of the observability gap and a correct target-state list, including the AI telemetry fields. |
| PRODUCTION_EVIDENCE_PACK_TEMPLATE.md | A fifteen-section evidence structure that aligns with the Challenge Guide's sixteen challenges. This is the Stage R deliverable skeleton. |
| docs/architecture/target-state-principles.md | Six target-state principles, including "generate evidence as a by-product of delivery" — the principle this entire runbook operationalises. |

## 8. Assumptions and unknowns arising from this assessment

| Classification | Statement |
| --- | --- |
| Assumption | The synthetic datasets are a faithful stand-in for production data shapes. Invalidation trigger: production schema evidence that contradicts docs/domain-specific-spec.md. |
| Assumption | The seeded defects in data/quality_issues.json are intended to be discovered and remediated, not preserved as fixtures. Invalidation trigger: a ruling under OQ-14. |
| Unknown | Whether REC-0001 appearing as the first-row key in all six datasets (F-30) is a deliberately seeded defect or an artifact of the data generator. This changes whether the fix is in the data or only in the lookup logic. → OQ-15 |
| Unknown | The target runtime platform. infra/terraform/main.tf names no provider. IaC, identity, secrets management and release design all depend on this. → OQ-01 |
| Unknown | Which real model replaces local-sim-v1, and which second model is used for the mandated comparison. → OQ-02 |
| Unknown | The applicable regulatory regime. The domain involves customs agents, cross-border routes and vehicle/driver location data, which plausibly implicates data-protection and trade-compliance obligations, but no artifact states any. → OQ-04 |
| Unknown | Whether any real stakeholder exists, or whether all governance must remain PROVISIONAL per Delivery Spine Stage 0B. → OQ-05 |

All open questions are consolidated, with owners and blocked steps, in Document 04.