Table of Contents

# Brownfield → Production-Grade Transformation Runbook

## Document 04 — Open Questions & Decisions Register

| Field | Value |
| --- | --- |
| Document | 04 — Open Questions & Decisions Register |
| Version | v1.0 |
| Date | 2026-10-08 |
| Author / Agent | AI-FDE Transformation Team — Delta-Team |
| Status | Live register — to be maintained throughout execution |
| Evidence sources | Delivered repository; Challenge Guide; Delivery Spine; Semantic Layer capture; Evaluation Rubric |

## 1. Why this register exists

The Delivery Spine is explicit on this point: "If evidence is insufficient, record it as Unknown rather than inventing an answer", and "Do not invent owners where none have been assigned; record them as unresolved governance gaps."

Each question below arose because the delivered artifacts are silent or self-contradictory on a matter that changes what an executing engineer builds. Each carries a recommended default so that work is never blocked by an unanswered question — but a default adopted is an assumption recorded, with an invalidation trigger, not a fact.

Register discipline. A question is closed only when an owner records a decision with a date. A question answered by adopting its default is closed as DEFAULTED, and the assumption is carried into docs/00-preflight/discovery/assumptions-unknowns.md and reviewed at every subsequent stage gate.

## 2. Blocking questions — must be answered before the named stage

### OQ-01 — What is the target runtime platform?

| Question | Which cloud or runtime is this system destined for? Azure, AWS, GCP, on-premises, or none (readiness exercise only)? |
| --- | --- |
| Why it matters | IaC, identity, secrets management, observability backend, deployment and release design all follow from this. It is the most load-bearing unanswered question in the engagement. |
| Evidence of absence | infra/terraform/main.tf declares no provider and no backend — it is a local_file resource (F-48). No artifact names a cloud anywhere. |
| Blocks | F1 (architecture), H3 (secrets provider), M1 (real IaC), N1 (observability backend), N3 (release), N5 (vendor risk) |
| Recommended default | Design platform-neutrally; produce one worked reference implementation on a single platform, clearly labelled illustrative. Invalidation trigger: any stakeholder statement naming a platform. |
| Owner | Repository Owner / Architecture — UNRESOLVED |
| Needed by | Step F1 |

### OQ-02 — Which model replaces local-sim-v1, and which second model is used for comparison?

| Question | Which LLM provider and model is the production model, and which distinct second model performs the Stage Q regeneration? |
| --- | --- |
| Why it matters | The Challenge Guide (p.6) mandates Test Semantic Layer with new model and Compare and contrast APPs — Both Models. Without two models, Stage Q cannot be performed. |
| Evidence of absence | MODEL_VERSION = "local-sim-v1" is an in-process simulator returning the record's first column value (F-29). No provider, model name, endpoint or credential appears anywhere. |
| Blocks | J1, J3, L2, N5, Q1, Q2 entirely |
| Recommended default | Two locally runnable open-weights models of different families, to avoid both credential and network dependency. State the constraint and its effect on the quality figures. |
| Owner | AI Governance Owner — UNRESOLVED |
| Needed by | Step J1 |

### OQ-03 — Is outbound network access permitted from the build and demo environments?

| Question | May the application call an external model API, package registry or telemetry endpoint? |
| --- | --- |
| Why it matters | Determines whether OQ-02 can be answered with a hosted model, and whether SBOM/scan tooling can fetch vulnerability feeds. |
| Evidence of absence | data/README.md states "No external services are required" — a design property of the delivered system, not a policy statement about the engagement. |
| Blocks | J1, M1 (scanner feeds), Q1, Q3 |
| Recommended default | Assume no egress. Build for air-gapped operation and treat any available egress as a bonus. |
| Owner | Security Owner — UNRESOLVED |
| Needed by | Step J1 |

### OQ-05 — Who are the actual stakeholders, owners and approvers?

| Question | Are there real named parties for the eight role slots in Document 00 §6, or does the engagement run entirely on provisional governance? |
| --- | --- |
| Why it matters | Every gate requires an approver. Step G4 — the authorisation to modify the repository — cannot be satisfied by an unnamed party. |
| Evidence of absence | No individual, team or organisation is named in any delivered artifact. |
| Blocks | B2, G4 (hard block), H1 (CODEOWNERS), K4, P1, R1 |
| Recommended default | The Transformation Lead holds all roles provisionally; every gate is signed by that role with a PROVISIONAL AUTHORITY annotation; the aggregate governance gap is carried into the Stage R residual-risk register as an accepted risk. Do not fabricate names. |
| Owner | Business Sponsor — UNRESOLVED |
| Needed by | Step B2; hard-blocks Step G4 |

### OQ-11 — Who authorises the first write to the repository, and when?

| Question | This task's scope is runbook preparation only. Who authorises Stage H execution, under what scope? |
| --- | --- |
| Why it matters | Spine 15 permits modification only within approved Stage 0B boundaries. Work performed without that authorisation produces evidence that is inadmissible at the Stage R review. |
| Evidence of absence | The task brief explicitly prohibits execution; no artifact describes the authorisation path for a subsequent phase. |
| Blocks | All of Stage H onward |
| Recommended default | Treat Step G4 as a formal checkpoint requiring explicit written instruction before Stage H begins. Stages A–G may proceed under the present brief, as they are read-only. |
| Owner | CTO / Repository Owner — UNRESOLVED |
| Needed by | Step G4 |

## 3. Scope and design questions

### OQ-04 — Which regulatory and compliance obligations apply?

Question. Does this system fall under data-protection law (driver and vehicle location, driver_id, current_location), customs and trade compliance (customs_agent persona, customs_required field, border_risk), transport safety regulation, or an AI-specific regime with a risk classification? Why it matters. Rubric criterion 3 scores compliance directly; Spine 25 requires obligations mapped to controls, owners, evidence and approval points. Evidence of absence. The domain is unmistakably regulated in character, but no artifact names a jurisdiction, a regime or an obligation. Blocks. K4, and the compliance sub-dimension of R3. Recommended default. Produce a candidate obligations set driven by the data categories actually present, marked throughout as an unvalidated working assumption, together with a validation plan. Record the gap explicitly in the risk-acceptance register. Do not assert applicability. Owner. Compliance Owner — UNRESOLVED. Needed by. Step K4.

### OQ-06 — Is the operator portal in scope?

Question. Should a real operator UI be built, or is the portal formally descoped? Why it matters. README.md claims an Angular portal with components, services, routes, forms and Playwright tests. apps/web/ contains two plain TypeScript classes with no framework (F-05), and the Playwright test passes against nothing (F-52). Rubric criterion 4 requires an end-to-end workflow. Blocks. E3 (MVP scope), J4, Q3 (demo content). Recommended default. Build a minimal but genuine operator interface covering one complete business flow end to end — including the human approval gate from Step K1, which is far more persuasive demonstrated than described. Replace the vacuous Playwright test either way. Owner. Business Sponsor / Product — UNRESOLVED. Needed by. Step E3.

### OQ-07 — Which identity provider replaces the X-User-Role header?

Question. Entra ID, Keycloak, Auth0, a local OIDC provider, or mTLS for service identity? Why it matters. F-17 is the most exploitable finding in the repository; its remediation cannot be designed without knowing the mechanism. Service and AI identities matter as much as human ones — ai_agent is a declared persona. Blocks. H4, K2, M1. Recommended default. A local OIDC provider in the development environment with a provider-agnostic token-validation layer, so the production provider is a configuration change. Owner. Security Owner / Architecture — UNRESOLVED. Needed by. Step F1.

### OQ-18 — Is agentic AI in scope?

Question. Should an agent runtime be engineered (Spine 22), or is the correct answer a justified not-applicable.md? Why it matters. Spine 22 explicitly permits a justified N/A and warns against inventing agent artifacts. The repository has an ai_agent persona and an ai_invocations dataset but no agent runtime anywhere. Blocks. J6. Recommended default. Decide at Step E1 on minimum-necessary-agency grounds. On present evidence the likely correct answer is no agent runtime, with a written justification — which is a stronger governance position than building one to fill a template. Owner. AI Governance Owner — UNRESOLVED. Needed by. Step E1.

### OQ-20 — Does "production-grade" mean a real deployment or a defensible readiness decision?

Question. Is there a target environment the system will actually be released into, or is the deliverable a production-readiness decision with evidence? Why it matters. Spine 30 and 34–36 assume a real release producing real production KPIs. Without one, Stages N3, O1, O2 and O3 must be reframed as planned-and-validated rather than executed-and-measured. Blocks. N3, O1, R1. Recommended default. Treat it as a readiness decision. Execute the release plan against a production-like environment, label the Stage O measurements as pre-production, and state the distinction plainly rather than letting a reviewer infer it. Owner. CTO — UNRESOLVED. Needed by. Step N3.

## 4. Data and semantics questions

### OQ-14 — Where does data remediation happen?

Question. scripts/sanity_check.py asserts exactly 354 rows per CSV and 3,000 JSONL events against data/manifest.json, exiting non-zero on mismatch (F-54). Quarantining the blank and duplicate rows found in Step C5 therefore breaks make smoke. Is the remedy (a) a derived curated layer leaving data/synthetic/ immutable, (b) a deliberately versioned manifest.json plus in-place correction, or (c) tolerate the defects and document them? Why it matters. It determines the F2 data strategy, the H6 ETL design and the H9 gate extension. Choosing wrongly means either a broken smoke gate or a data layer whose contract nobody can trust. Blocks. F2, H6, H9. Recommended default. (a) — a derived, versioned curated layer. It satisfies the manifest contract and the quality requirement simultaneously, preserves data/synthetic/ as the declared test fixture, and keeps the before/after data-quality comparison possible, which (b) would destroy. Owner. Data Owner — UNRESOLVED. Needed by. Step F2.

### OQ-15 — Is the REC-0001 cross-entity collision a seeded defect or a generator artifact?

Question. REC-0001 is the first-row primary key of all six datasets simultaneously (F-30). data/quality_issues.json lists "duplicate business key" as a seeded defect class but does not describe cross-entity collision. Is this intentional? Why it matters. If it is a seeded defect, the fix is in the data. If it is a generator artifact, the fix is in the lookup logic (F-31) and the data is left as a fixture. The two lead to materially different Step H5 implementations — and note that tests/test_api_contract.py and api-examples/http-requests.http both use REC-0001, so whichever way it is ruled, those references change. Blocks. H5, D1. Recommended default. Treat it as a genuine finding regardless of intent, and fix the lookup logic (F-31) first, since keyed lookup on the declared business key is correct whether or not the data changes. Namespace identifiers in the curated layer as a second, separable step. Owner. Data Owner — UNRESOLVED. Needed by. Step D1.

### OQ-08 — Are proxy KPIs acceptable as the frozen Stage 4 baseline?

Question. No business KPI data exists (F-57). Is a baseline built from events.jsonl latency, cost units and severity, plus ai_invocations token counts, acceptable as the frozen baseline for the Stage 34–36 comparison? Why it matters. Spine 4 requires a frozen baseline and Spine 35 forbids changing definitions later. If the proxies are rejected after Stage O, the entire value argument collapses with no time to rebuild it. Blocks. C1, O1, O2, O3. Recommended default. Yes, with every proxy explicitly labelled, its limitations stated in proxy-metrics.md, and the comparability caveat repeated in the Stage O variance analysis and in the executive narrative. Have this ratified at Step C1, not discovered at Step O2. Owner. Business Sponsor / Data Owner — UNRESOLVED. Needed by. Step C1.

### OQ-21 — Are there data residency or location-privacy constraints?

Question. vehicles.current_location, driver_id, routes.origin/destination and tracking_events.location constitute personal location data about identifiable drivers. security/threat-model.md names location_data_overexposure as a concern. Are there residency, minimisation or retention constraints? Why it matters. Drives the D4 access semantics, the K3 privacy impact assessment and the N1 privacy-safe logging design. Also interacts with F-13 (LOG_LEVEL=DEBUG by default). Blocks. D4, K3, N1. Recommended default. Apply minimisation by default: location fields are excluded from prompts and from logs above INFO, and are field-masked for personas without an explicit operational purpose. Over-protecting is recoverable; under-protecting is not. Owner. Compliance Owner / Data Owner — UNRESOLVED. Needed by. Step D4.

## 5. Process, governance and logistics questions

### OQ-09 — Is any financial data available for the ROI model?

Question. Cost per shipment, exception handling cost, headcount, hourly rates, infrastructure spend, model pricing — any of it? Why it matters. Spine 36 requires ROI, NPV and payback. With no inputs, every figure is invented, which is precisely what the spine prohibits. Recommended default. Build a parameterised model with assumption inputs clearly exposed, a sensitivity analysis across optimistic/expected/downside, and a double-counting check. Present ranges, never a single number presented as a measurement. Owner. Business Sponsor — UNRESOLVED. Needed by. Step O3.

### OQ-10 — What is the evidence retention policy and where does evidence live?

Question. How long is evidence retained, where, under whose control, and is in-repository storage acceptable for an audit trail? Why it matters. Spine 25 requires an evidence retention policy. F-44 shows the current audit sink is a tamperable local file — the evidence tree must not repeat that mistake at a larger scale. Recommended default. Evidence in-repository under evidence/, hash-manifested and version-controlled; runtime audit records in an external append-only store the application cannot rewrite; retention stated per evidence class in evidence-retention-policy.md. Owner. Compliance Owner — UNRESOLVED. Needed by. Step A2.

### OQ-12 — What is the time budget and submission deadline?

Question. How long does the team have, and is there a fixed submission date? Why it matters. It determines MVP scope at Step E3 and the increment plan at Step I2. It also governs the trade-off identified in Document 03 §4: thirty-one of fifty-seven findings sit in R3 (20 marks) while only seven sit in R4 (25 marks), so an unbounded remediation effort scores worse than a bounded one. Recommended default. Time-box Stages A–G to roughly one third of the budget, Stages H–L to one third, and Stages M–R to one third. Protect Step J4 (working end-to-end workflow) and Step R4 (requirement disposition) explicitly — they carry disproportionate marks. Owner. Transformation Lead — UNRESOLVED. Needed by. Step E3.

### OQ-13 — Does docs/discovery/ or docs/00-preflight/discovery/ win?

Question. The delivered repository reserves docs/discovery/ for discovery notes; the Delivery Spine mandates docs/00-preflight/discovery/. Why it matters. Two discovery locations means a reviewer finds half the evidence. Recommended default. The spine path is authoritative; docs/discovery/README.md is retained as a pointer, since scripts/sanity_check.py does not require it but removing delivered files without cause is poor practice. Owner. Transformation Lead — UNRESOLVED. Needed by. Step A2.

### OQ-16 — What demonstration environment is available?

Question. Is there a hosted environment for the demo, is it local, and must it run without network access? Blocks. Q3. Recommended default. Fully local via the Step H2 container definition, with a recorded fallback video in case live execution fails. Owner. SRE / Operations — UNRESOLVED. Needed by. Step Q3.

### OQ-17 — What is the demonstration format, audience and time budget?

Question. How long, to whom, and is it live or recorded? Why it matters. Rubric criterion 5 scores demo quality and the ability to answer evaluator questions. A six-beat script (Document 02, Step Q3) needs a known time budget to be rehearsed. Blocks. Q3. Recommended default. Assume 20 minutes of demonstration plus 10 of questions; rehearse to 18. Owner. Transformation Lead — UNRESOLVED. Needed by. Step Q3.

### OQ-19 — How is the secret history exposure handled?

Question. Step A1 commits the as-delivered tree, which contains Welcome123, sk-workshop-hardcoded-example and a shared vendor token (F-09, F-10, F-12). Removing them at Step H3 does not remove them from the baseline/v0-as-delivered commit. Is history rewritten, or is the baseline preserved with the values treated as compromised and rotated? Why it matters. It is a genuine trade-off between evidential integrity (the baseline tag is the anchor of every before/after claim) and secret hygiene. A reviewer will notice either choice. Recommended default. Preserve history, rotate everything. These are synthetic workshop credentials, so the actual exposure is nil, while the baseline tag is load-bearing for the entire evidence argument. Record the decision, the rotation plan and the reasoning explicitly in secrets-hardening.md — the point is that the trade-off was seen and decided, not hidden. Owner. Security Owner — UNRESOLVED. Needed by. Step H3.

### OQ-22 — Must the sanity_check.py clean-repo contract keep passing?

Question. scripts/sanity_check.py fails if any of docs/PARTICIPANT_BRIEF.md, docs/discovery/prompt-pack.md, docs/challenges/moonshot-tasks.md or docs/workshop-scorecard.md exists. Must this remain enforced after transformation? Why it matters. It is a workshop-integrity contract rather than an engineering one, but Step H9 extends this script and must not silently drop its existing assertions (F-55). Recommended default. Preserve all existing assertions unchanged and add new ones alongside. Document the forbidden-file check as an inherited workshop contract so a future maintainer understands why it exists. Owner. Transformation Lead — UNRESOLVED. Needed by. Step H9.

### OQ-23 — What team size and skill mix is available?

Question. How many engineers, with what skills — Python, frontend, security, SRE, data? Why it matters. The runbook spans 102 steps across 18 stages. Stage parallelisation (Stages K and M can run partly in parallel with J; Stage D can start during C) depends entirely on headcount. A sequential single-engineer execution needs a materially different increment plan. Blocks. I2. Recommended default. Plan for sequential execution by a small team; mark parallelisable stages in the increment plan so capacity can be exploited if it exists. Owner. Transformation Lead — UNRESOLVED. Needed by. Step I2.

## 6. Summary table

| OQ | Subject | Blocks | Severity | Owner role | Needed by |
| --- | --- | --- | --- | --- | --- |
| OQ-01 | Target platform | F1, H3, M1, N1, N3, N5 | Blocking | Architecture | F1 |
| OQ-02 | Model A and Model B | J1, J3, L2, N5, Q1, Q2 | Blocking | AI Governance | J1 |
| OQ-03 | Network egress permitted | J1, M1, Q1 | Blocking | Security | J1 |
| OQ-04 | Regulatory obligations | K4 | High | Compliance | K4 |
| OQ-05 | Stakeholders and approvers | B2, G4, H1, K4, P1, R1 | Blocking | Business Sponsor | B2 / G4 |
| OQ-06 | Operator portal in scope | E3, J4, Q3 | High | Product | E3 |
| OQ-07 | Identity provider | H4, K2, M1 | High | Security | F1 |
| OQ-08 | Proxy KPIs acceptable | C1, O1–O3 | High | Business Sponsor | C1 |
| OQ-09 | Financial data for ROI | O3 | Medium | Business Sponsor | O3 |
| OQ-10 | Evidence retention | A2, K4 | Medium | Compliance | A2 |
| OQ-11 | Authorisation to write | All of Stage H+ | Blocking | CTO | G4 |
| OQ-12 | Time budget | E3, I2 | High | Transformation Lead | E3 |
| OQ-13 | Discovery folder collision | A2 | Low | Transformation Lead | A2 |
| OQ-14 | Data remediation location | F2, H6, H9 | High | Data Owner | F2 |
| OQ-15 | REC-0001 collision intent | D1, H5 | High | Data Owner | D1 |
| OQ-16 | Demo environment | Q3 | Medium | SRE | Q3 |
| OQ-17 | Demo format and budget | Q3 | Medium | Transformation Lead | Q3 |
| OQ-18 | Agentic AI in scope | J6 | Medium | AI Governance | E1 |
| OQ-19 | Secret history disposition | H3, P5 | High | Security | H3 |
| OQ-20 | Real deployment or readiness | N3, O1, R1 | High | CTO | N3 |
| OQ-21 | Location data constraints | D4, K3, N1 | High | Compliance | D4 |
| OQ-22 | Clean-repo contract retention | H9 | Low | Transformation Lead | H9 |
| OQ-23 | Team size and skills | I2 | Medium | Transformation Lead | I2 |

## 7. The five decisions needed first

If only a short window of CTO and sponsor attention is available, these five unlock the most work and have no workable default that fully substitutes for an answer:

- OQ-11 — authorisation to modify the repository. Everything from Stage H onward is blocked without it. Stages A–G can proceed under the present brief regardless, so this can be answered in parallel with early execution.

- OQ-05 — named approvers. Every gate signature depends on it, and the Delivery Spine forbids inventing owners. Even confirming "there are none, proceed provisionally" is an answer that unblocks Step G4.

- OQ-02 — the two models. Stage Q is a mandated Challenge Guide deliverable that cannot be simulated or substituted. If only one model is available, that must be known early enough to declare Stage Q not-performed rather than discovering it at the end.

- OQ-01 — target platform. Four stages of infrastructure, identity, secrets and release work are platform-shaped; a late answer invalidates completed design work.

- OQ-12 — time budget. Document 03 §4 shows the findings are concentrated in R3 (20 marks) while the marks are concentrated in R4 (25 marks). Without a time budget, the natural gravity of 57 findings pulls effort away from the working application, and that trade-off should be made deliberately rather than by drift.